| Development of the information and communication system "Web Portal for Covering Information on Assets Recovered as State Revenue" for the State Property Fund of Ukraine | Project number/ cost centre: G-011832-001 |
| --- | --- |

Terms of reference

- List of abbreviations

AVB	General terms and conditions of contract (‘local terms and conditions’) for supplying services and work on behalf of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH in Ukraine

BMZ	German Federal Ministry for Economic Cooperation and Development

GIZ	Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH

SPFU	State Property Fund of Ukraine

GovTech Project	Project “Good Governance through GovTech and Transparency”

Portal	Web Portal for Covering Information on Assets Recovered as State Revenue

AG	Commissioning party

AN	Contractor

FK	Expert

FKT	Expert days

KZFK	Short-term expert

KPI	Key Performance Indicator

n/a	not applicable

QA	Quality Assurance

SI	State Institution

SE	State Enterprise

SDLC	software development life cycle

CI/ CD	Continuous Integration and Continuous Delivery

ITC	Information and Telecommunication System

ToRs	Terms of reference

- Context

The international technical assistance Project “Good Governance through GovTech and Transparency” (the GovTech Project) has been launched in 2023. It is implemented by GIZ on behalf of BMZ. The GovTech Project’s goal is to strengthen use of data- and technology-based solutions for an inclusive and transparent recovery as part of joint efforts by key actors from public sector and civil society in Ukraine.

This ToR refers to the need to create the information and communication system "Web Portal for Covering Information on Assets Recovered as State Revenue" (hereinafter – the Portal) to ensure transparency and publicity in the process of managing assets that have become state property. The purpose of developing and implementing the Portal is to create a single official digital environment for effective management, accounting, and public disclosure of information on assets recovered as state revenue.

In accordance with the Law of Ukraine "On Sanctions" and Resolution of the Cabinet of Ministers of Ukraine No. 1233 of November 21, 2023, "Certain Issues of Management of Assets Seized as State Revenue," the State Property Fund of Ukraine (hereinafter referred to as the SPFU) is designated as the body authorized to manage assets recovered as state revenue.

The State Property Fund of Ukraine is essential partner of the GovTech Project. The assignment relates to the 1st Project Output “The basis has been created for the use of data- and technology-based solutions of good governance in the recovery process by national public bodies and ministries.”

Achieving project’s goals involves the following objectives:

- Ensuring the implementation of the powers of the State Property Fund of Ukraine as the body authorized to manage nationalized assets.

- Officially informing the public and the international community about the results of Ukraine's sanctions policy.

- Increasing investment attractiveness by creating a convenient and transparent tool for potential investors to search for objects.

- Automation and optimization of internal processes, namely: Transition from manual filling (Google Sheets/Google Sites) to an automated workflow within the Fund.

- Creation of a "single source of truth" for all sanctioned assets, eliminating data discrepancies.

- Ensuring information security and conducting systematic audits of user actions (logging) in accordance with cybersecurity requirements and standards.

- Generation of automated reports on the number, types, and status of assets managed by the Fund.

- Ensuring cybersecurity in accordance with legal requirements.

The procurement is aimed at an IT service provider with the purpose of assisting the State Property Fund of Ukraine in ensuring software development of the "Web Portal for Covering Information on Assets Recovered as State Revenue", that is financed by the GovTech Project. Therefore, the GovTech Project launches the procurement of services for software development of the Portal.

General information about the Portal, as well as relevant additional information for bidders can be found in the Annex 6.1.

Main Stakeholders of the assignment:

- Customer: GovTech Project, GIZ

- Recipient: SPFU

- Technical Administrator: SPFU

- GIZ Contractor: IT service provider and implementor of the assignment defined based on results of the procurement procedure.

- Tasks to be performed by the contractor

The GovTech Project is about finding the Contractor for the following services for software development with further deployment to an environment provided by the SPFU.

  - Tasks

The Contractor is responsible for providing the following services in accordance with the technical specifications (Annex 6.1):

- Develop the Portal architecture with two levels: public part (dashboards, catalog) and administrative part (CMS).

- Create a catalog with objects cards of assets and ensure navigation to detailed pages.

- Implement the object lifecycle (Acceptance → Registration → Preparation → Auction → Implementation/ Realization) with automatic validation of mandatory fields.

- Develop customized CMS with functions to add, edit, and delete cards, documents, and media files.

- Establish a role-based access model: visitors, specialists, administrators, security administrator.

- Implement search, filtering, and sorting functions for object cards across all user categories within defined roles.

- Ensure compliance with security requirements: protection against SQL injections, antivirus scanning of uploaded files, HTTPS/TLS encryption, user activity audit.

- Configure a backup system according to the “3‑2‑1” rule, with encrypted backups stored in secure data centers.

- Design the interface in line with WCAG 2.2 Level AA: semantic HTML, keyboard accessibility, visible focus indicators, skip-links, text contrast.

- Create a unified UI Kit for all interface elements to guarantee consistency and modern design.

- Ensure responsiveness and cross-browser compatibility (Chrome, Firefox, Safari, Edge, Opera).

- Develop a REST API for data exchange between frontend, CMS, and database in JSON format.

- Guarantee 24/7/365 availability and multi-user access without performance degradation.

- Prepare complete documentation: technical, operational, project, and cybersecurity documentation.

- Organize training for Recipient’s staff (administrators, specialists) on CMS usage and Portal updates.

- Conduct preliminary and acceptance testing with Recipient’s participation, providing protocols and reports.

- Deliver source code and documentation to the Recipient after successful testing.

- Deploy the Portal in the client’s infrastructure and ensure its production operation.

Additionally, the Contractor undertakes and fulfills the following obligations:

- Live-Demonstration of the developed software: after the successful implementation of the developed functionality the Contractor shall be available for multiple live demos of the developed functionality

- The Contractor is responsible for steering the experts assigned to perform the tasks under the Contract.

- The Contractor provides equipment and supplies (consumables) to the experts and assumes the associated operating and administrative costs.

- The Contractor manages costs and expenditures, accounting processes and invoicing in line with the requirements of GIZ. The Contractor reports regularly to GIZ in accordance with the current AVB of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH.

- The Contractor shall coordinate activities with a representative of the GovTech Project, GIZ who together with SPFU will accept/not accept/request improvements to the deliverables under the Contract and tasks completion by the Сontractor.

- Although GIZ is the Сustomer, the Contractor shall perform the scope of works under the contract ensuring close coordination and transparent communication with SPFU.

- The Contractor shall not approve and not perform any changes to the scope of work proposed by the Сontractor itself and/or SPFU. Changes in the scope of work can be done only in supplement to the Contract what is a subject for prior negotiations with GIZ

- The Contractor shall communicate with the GIZ counterparts according to specified platforms (e.g. e mail, MS Teams) which are preferred and transparently visible to GIZ.

- The Contractor shall treat all written and oral information received during the assignment as confidential and is not allowed to disclose any information to third parties. The knowledge received as written or oral information (collectively, the Information) is not considered to be public, but confidential. Upon GIZ consent in any publication on services provided, the Сontractor shall always indicate in an appropriate manner that it is conducting or has conducted its activities within the framework of the GovTech Project implemented by GIZ on behalf of the Government of the Federal Republic of Germany. The Сontractor shall respect the visibility guidelines of GIZ and agree e.g. on wording, layout of logos and/or other visualization items in advance with GIZ. The Сontractor shall not under any circumstances publicly engage in political discussions or politically sensitive issues with the potential to disrupt ongoing work.

- The Contractor shall assign to GIZ all assignable ownership and property rights to its work results. If the work result are protected by copyright or other non-assignable property rights, the Contractor shall assign to the GIZ an exclusive, assignable, sublicensable and irrevocable right without restriction with respect to time, location and content to use, reproduce, distribute, make publicly accessible, process and redesign the work results, including studies, drafts, documentation, articles, information, files, illustrations, drawings, calculations, materials and other documents (“work results”) that are produced in connection with the performance of the Contract. The materials and documents, deliverables elaborated shall be considered as GIZ property and shall not be used by the awarded contractor or any other legal entity or private person without prior written approval by the GIZ. GIZ receives all exclusive intellectual property rights, including those provided by the current legislation of Ukraine (in particular, but no limited to the Civil Code of Ukraine, the Law of Ukraine” On Copyright Law and Related Rights”) in full to all materials, works and developments created by the Contractor, during the period of this contract assignment.

- The Contractor acknowledges that the exclusive property rights to the work results (Software Products) are transferred by the Contractor to GIZ to ensure the performance of its functions foreseen by the legislation, and include rights to use intellectual property objects, to allow or prohibit their use by other persons, rights to reproduce, make copies, process, adapt, modify, modernize, develop and other similar changes to software products, sell of licenses to use software products, lease them, lend, copy and reproduce software, convert source and/or object codes and other components, making any changes to the codes of software products and any other property rights to the works, except for those that are inalienable.

- The Сontractor has no right to continue using work results (Software Products) as the objects of intellectual property created under this contract for commercial purposes or for any other purpose, or in any other way without the written consent of GIZ. Possible claims and disputes from third parties claiming rights to the code that are the subject of this contract are resolved at the expense of the Contractor

- The Сontractor shall list all the deliverables developed within this contract in the Handover record. They shall be accepted by SPFU prior to being included into the Handover record. All deliverables will be reviewed and approved by the GovTech Project, GIZ.

- The Сontractor shall transfer all the deliverables prepared and created in the framework of this contract to GIZ officially via the Handover record including transfer of all related rights and intellectual property rights. The transfer of work results from the Contractor to GIZ is 100% completed when both the code and functionality are fully implemented and transferred, along with technical documentation and user-facing materials containing all deliverables/work results under the contract as well as signing Act of acceptance of works and Handover record.

- Testing is performed 100% by the Contractor. The Contractor, together with representatives of the Recipient and the Customer, after completion of testing on the Contractor's side, conducts acceptance tests of the software product in accordance with the "Program and Methods of Acceptance Tests" developed by the Contractor and approved by the Recipient. Based on the results of the acceptance tests, an appropriate acceptance test protocol is drawn up. Based on the information in the acceptance test protocol, the Recipient, with the participation of the Customer, decides on the quality of the software product and the possibility of its acceptance, for further transfer to the Recipient (if any bugs during this process were found, the Contractor fixes them).

- All deliverables shall remain in property of GIZ after completion of the assignment.

Certain milestones, as laid out in the table below, are to be achieved during the contract term:

| Milestones/process steps/partial services | Anticipated deadline/place/person responsible |
| --- | --- |
| - Set up of the project with kick-off and appointment of regular status meetings of the stakeholders for overall project steering | Kick off meeting - one week after the start of the contract, Kyiv, online Contractor |
| - Analysis and Design 2.1. Requirements Gathering & Stakeholder Management: agreeing technical requirements. 2.2. Business Process Modeling (BPM): description of the asset lifecycle: from adoption to implementation. 2.3. System Architecture Design (SAD): design of the architecture and structure of the database. 2.4. Security Compliance Planning: development of requirements for compliance with the security profile (ND TZI). 2.5. UI/UX Design & Prototyping: creation of the design of the public and administrative parts. 2.6. Development of Technical Requirements: drafting a detailed technical specification in accordance with the requirements of Cabinet of Ministers Resolution No. 205 of 21 February 2025, as well as DSTU national standards and ND TZI normative documents on technical protection of information. | Eight weeks after the start of the contract, Kyiv, online Contractor |
| - Development (Design, Frontend, Backend) 3.1. Frontend Development (Portal): development of the public interface and dashboards (WCAG 2.2); 3.2. Backend Development & Business Logic: implementation of accounting functions and automatic logging of actions. 3.3. CMS & Admin Panel Implementation: development of a secure management module for Specialists. 3.4. Database Engineering: development of a relational database to store asset information. 3.5. API Integration: setting up the interaction between the client and the server via HTTPS/JSON. 3.6. Quality Control (Unit & Feature Testing): testing individual modules at early stages | Ten weeks after the start of the contract, Kyiv, online Contractor |
| - Quality Assurance & Security Audit (Comprehensive Testing) 4.1. System & Regression Testing: full testing of all system scenarios. 4.2. Compliance & Accessibility Audit: checking compliance with the technical specification and accessibility standards. 4.3. Security Penetration Testing: testing the resistance to cyber-attacks (SQL injection); 4.4. Bug Fixing & Stabilization: fixing bugs based on testing results | 10-12th weeks after the start of the contract, Kyiv, online Contractor |
| - Deployment, Documentation & Handover 5.1. Technical Documentation & Assets Transfer: preparation of documentation and transfer of source code. 5.2. DevOps & Production Deployment: system deployment and backup policy setup. 5.3. Knowledge Transfer & Training: training of SPFU staff. 5.4. User Acceptance Testing (UAT): conducting acceptance tests by the commission 5.5. Handover record is to be signed between GIZ and the Contractor after completion of steps 5.1. – 5.4. | 12-16th weeks after the start of the contract, Kyiv, online Contractor |
| - Guarantee support for the code created by the Contractor for the next 1 month | One month after the end of the contract, Kyiv, online Contractor |

Period of assignment is from 01.07.2026 till 30.11.2026

  - Deliverables and Reporting:

The Contractor will be responsible for the following:

| Reporting/ Deliverable # | Requirements to the format | Anticipated period, by |
| --- | --- | --- |
| A. Interim Report B. Deliverable #1 Complete design and requirements package for development, security, and UI/UX implementation C. Deliverable #2 Fully developed and tested core system — combining frontend, backend, CMS, database, and API — ready for integration, deployment, and further refinement in subsequent stages | The Interim Report shall be in writing in English with a copy in Ukrainian in digital form max.2 pages, where the Contractor describes measures carried out and results achieved in the certain time. All documentation related to carrying out the scope of works and evidence of delivery of related deliverables shall be documented and annexed to the Interim Report (if relevant). The Interim Report shall be confirmed by a representative of the SPFU All deliverables must be accepted by SPFU prior to being included into the Act of Acceptance and the Interim Report (if relevant). Data formats for the Interim Report and their annexes are Word, PowerPoint, PDF, while all the products, templates and materials developed in the framework of this Contract should be transferred to the GIZ officially including the transfer of intellectual property rights if applicable. These materials should be provided to GIZ in original format, vector or any other editable relevant format (if relevant). The Interim Report and their annexes are free of any rights (that are delivered to the customer for exclusive use). | Eleven weeks after the start of the agreement Upon completion of the milestones 1-2-3 specified in the table above. |
| - Final Report - Deliverable # 1 Stable, compliant, and secure software solution, ready for acceptance by the Recipient and transition into production use - Deliverable # 2 Production‑ready solution, fully documented, handed over, and formally accepted by the Recipient, ensuring sustainability, operational independence, and compliance with all technical and organizational requirements D. Other deliverables Technical documentation for the implemented functionality is finalized (as listed in the in the table above) | The Final Report shall indicate all measures carried out and all results achieved within the whole contract period. The Final Report shall be in writing in English with a copy in Ukrainian in digital form max.2 pages. All documentation related to carrying out the scope of works and evidence of delivery of related deliverables shall be documented and annexed to the Final Report. All deliverables must be accepted by a representative of the SPFU prior to being included into the Act of Acceptance and the Final Report. Data formats for the Final Report and its annexes are Word, PowerPoint, PDF, while all the products, templates and materials developed in the framework of this contract should be transferred to the GIZ officially including the transfer of intellectual property rights if applicable. These materials should be provided to GIZ in original format, vector or any other editable relevant format (if relevant). The final report and their annexes are free of any rights (that are delivered to the customer for exclusive use). | Seventeen weeks after the start of the agreement upon completion of the milestones 4-5 specified in the table above. |

- Personnel concept (proposed staff)

The Contractor is required to provide personnel who are suited to filling the positions described, based on their CVs (see Chapter 10), the range of tasks involved and the required qualifications. The personnel must be provided for all positions: one person for a Key Expert – Team leader/Project manager and one person per one or two profiles in a short-term expert pool specified below (one expert cannot cover more than two profiles, and the total number of experts in the expert pool cannot be less than 5 experts). The CV shall clearly indicate the position(s) for which the expert is proposed.

The personnel must be provided for all positions, otherwise, the bid will be disqualified.

The below specified qualifications represent the requirements to reach the maximum number of points in the technical assessment.

## Key Expert - Team leader/ Project manager

Tasks of the team leader:

- Overall responsibility for delivering services and results of the contractor (quality and deadlines), monitoring of schedules and scope

- Coordinating and ensuring communication with GIZ, partners and others involved in the project implementation to ensure project success

- Personnel management within the available budget, as well as planning and steering assignments and supporting the experts in implementation and reporting

- Coordination of activities of experts for narrative and financial reporting purposes and participation at regular status meetings,

- Regular reporting in accordance with deadlines and requirements of GIZ for narrative and financial reporting

- Steering the process of handover of deliverables

Qualifications of the team leader/ project manager (see section 2.1 in Assessment of proposed staff of the document “Grid of technical assessment”):

- Education/training (2.1.1):

10 out of 10 points for university Master’s degree in business administration, systems engineering, computer sciences, information systems;

or 5 out of 10 points for university Bachelor’s degree in business administration, systems engineering, computer sciences, information systems;

or 0 out of 10 points if sub-criteria is not fulfilled

- Language (2.1.2):

10 out of 10 points for B2-level language proficiency in English;

or 0 out of 10 points if sub-criteria is not fulfilled

- General professional experience (2.1.3):

10 out of 10 points for 10 years of professional experience in the IT sector (IT project management, software development or system integration);

or 5 out of 10 points for less than 10 years of professional experience in the IT sector, but not lower than 5 years;

or 0 out of 10 points if sub-criteria is not fulfilled

- Specific professional experience (2.1.4):

10 out of 10 points for 7 years of professional experience in project management (creation/modernization of state information systems and coordination of the development of project documentation in accordance with the requirements of Ukrainian legislation);

or 5 out of 10 points for less than 7 years of professional experience in in project management, but not lower than 5 years;

or 0 out of 10 points if sub-criteria is not fulfilled

- Leadership/management experience (2.1.5):

10 out of 10 points for 7 years of management/leadership experience as project team leader or manager in a company

or 5 out of 10 points for less than 7 years, but not lower than 5 years;

or 0 out of 10 points if sub-criteria is not fulfilled

- Development cooperation (DC) experience (2.1.7):

10 out of 10 points for experience of work in 2 projects to develop software implemented in cooperation with international organizations, international technical assistance projects or similar;

or 0 out of 10 points if sub-criteria is not fulfilled

## Short-term expert pool with minimum 5, maximum 8 members

For the technical assessment, an average of the qualifications of all specified members of the expert pool is calculated. Please send a CV for each pool member (see below Chapter 10 Requirements on the format of the bid) for the assessment.

Tasks of the short-term expert pool

- Execution of assigned tasks in line with project scope, quality standards, and deadlines

- Collaboration and communication with team lead and stakeholders to ensure smooth implementation

- Contribution to deliverables through preparation of technical inputs, documentation, and reporting materials

- Support in monitoring and evaluation of project progress, risks, and compliance with requirements

- Participation in regular meetings and providing updates on task status and results

- Ensuring handover of outputs in accordance with agreed formats and deadlines

Qualifications of the short-term expert pool (see section 2.6 in Assessment of proposed staff of the document “Grid of technical assessment”):

- General professional experience (2.6.3):

10 out of 10 points - for 10 years of professional experience for all experts in the IT sector;

or 5 out of 10 points - for less than 10 years of professional experience for all experts in the IT sector, but not lower than 5 years;

or 0 out of 10 points - if sub-criteria is not fulfilled

- Specific professional experience (2.6.4):

10 out of 10 points for 7 years of professional experience for all experts in the position corresponding to the profile (If the expert covers two profiles, it is assumed that he has 7 years of experience in each position according to every profile);

or 5 out of 10 points - for less than 7 years of experience, but not lower than 5 years for all experts in the position corresponding to the profile;

or 0 out of 10 points - if sub-criteria is not fulfilled

- Other (2.6.7):

10 out of 10 points – for 5 years of professional experience in work with the following technologies/specialization for each relevant profile (below);

or 5 out of 10 points - for less than 5 years of professional experience, but not lower than 3 years in work with the following technologies/specialization for each relevant profile (below);

or 0 out of 10 points - if sub-criteria is not fulfilled

Profile description:

- UI/UX Designer - Figma, Photoshop, Illustrator, HTML/CSS

- Backend Developer - Python (Django/FastAPI), REST API, PostgreSQL, Redis/RabbitMQ

- Frontend Developer - React/Next.js, JavaScript/TypeScript, HTML5/CSS3

- QA Engineer -   Manual/automation, API & frontend testing, test cases/regression

- Technical Writer – Experience, knowledge and skills in writing technical documentation in accordance with the requirements of DSTU, NDTZI and Resolution of the Cabinet of Ministers of Ukraine No. 205 dated 02/21/2025

- DevOps - Linux, CI/CD, PostgreSQL backup, Redis/RabbitMQ, cloud/hybrid deployment

- Cybersecurity engineer - Experience in cybersecurity and cyber protection. Relevant certificates are regulated by current legislation in the field of information protection and cybersecurity

- Business Analyst - Requirements gathering, user stories, process diagrams, BRD/SRS, stakeholder management, acceptance support

Soft skills of team members:

In addition to their specialist qualifications, the following qualifications are required of team members:

- Team skills

- Initiative

- Communication skills

- Socio-cultural skills

- Efficient, partner- and client-focused working methods

- Interdisciplinary thinking

# Costing requirements

## Assignment of personnel and travel expenses

No business trips are foreseen

Specification of inputs

| Fee days | Unit of measurement | Number of experts | Total number of days | Comments (if any) |
| --- | --- | --- | --- | --- |
| Team leader/ Project manager | day | 1 | 20 |  |
| Short-term expert pool | day | 5-8 | 180 | It is anticipated by the SPFU that the fulfilment of the tasks during the whole contracting period will take up to 180 expert-days. Such quantity is explained according to the assessment of the scope of work and the timeframe of the assignment. |

## There is no contractual obligations to use up the full days. The number of days will be contractually agreed as maximum amounts. Expert days are eight hour working days. The experts define their work schedule by themselves and can provide the services under the contract during weekends or holidays if needed. The services can be performed remotely.

## Each expert from the expert pool, as well as the Team Leader/Project Manager, are obliged to fill in timesheets describing services performed in a particular working day. Timesheets must be confirmed by a representative of the SPFU.

# Inputs of GIZ or other actors

GIZ and/or other actors are expected to make the following available:

- The product owner's functions related to the implementation of the Portal will be entirely the responsibility of SPFU throughout the contract execution process

- During the implementation of the contract, the GovTech project will coordinate with the SPFU and the Contractor in project management. Relevant coordination format will be set up, e.g. regular status calls for monitoring implementation of the project.

- GIZ intends to hand over the developed software to the SPFU after all the services and works under the contract are completed by the Contractor and after signing of the Handover record between the GovTech Project and the Contractor.

- Hosting of the Portal is on the side of the SPFU. The development environment of the Portal is provided by the SPFU for the Contractor for implementation of services under the contract. The contractor does not receive direct access to the production environment of the Portal.

- The SPFU has an IT department in its structure. Its personnel will be involved in the process of assessing the progress of the project and its results, receiving the project results on the Recipient's side and the subsequent operation of the Portal.

- The IT department of the SPFU is responsible for providing of the IT-infrastructure for the  Portal's operation.

- Financial provisions

  - Contract value

The contract value shall be calculated according to the format of the financial bid (price schedule).

  - Financial bid (price schedule)

The total cost of the Contract is set in UAH, including all direct and related expenses, taxes and fees, incl. VAT (if applicable).

All costs connected to the contract implementation, e.g. connected management staff, should be covered according to the received amount of the total value of the Contract. No additional budget lines are allowed.

The total value of the bid shall not exceed the maximum acceptable amount of 3 086 965 UAH. Price bids exceeding this amount shall not be accepted.

  - Payment Conditions

- The Contractor shall be paid 100% post payment upon performance in the agreed instalments once every two months.

- All the payments shall be done exclusively in the national currency of Ukraine (UAH) by means of a bank transfer to the bank account of the Contractor;

- All the activities shall be done exclusively within the timeframe of the Contract;

- All the payments shall be done exclusively for the actually performed works/services (“up to”), on the ground of original invoices, acts of acceptance, service entry sheet (LERF) and timesheets, submitted in original form within 15 working days after their submission by the Contractor and acceptance by GIZ. The invoice is considered not accepted for payment in case of errors and/or provision of an incomplete package of documents for payment

  - Requirements to the submission of the financial reporting documents

- Originals of Invoices, acts of acceptance, service entry sheet (LERF) and timesheets, etc. shall be submitted to the address of the GIZ Project together with the technical documents (reporting/ deliverables) and other financial supporting documents as and if stipulated by the Contract

- Each invoice and act of acceptance shall contain the Project Number, contract number

By submitting the Invoice the Contractor should indicate (in the invoice) whether the Contractor is a Single Tax Payer (e.g. 5%, 2%) or a VAT Payer (20%);

Timesheet standard template can be found here https://www.giz.de/sites/default/files/media/els-document/2025-09/time-record-template-days-and-hourly.xls

Act of acceptance for completed works /services standard template can be found here: https://www.giz.de/sites/default/files/media/els-document/2026-03/act-service-acceptance-final_0.doc

- Other Provisions

  - General

The Contract will be signed by the Parties in original form. Each Party agrees to provide the other Party with the original signed Contract and annexes. In this case, the Party that sent the Contract is responsible for the authenticity of the signatures of its authorized representatives and imprint of seal (if any).

The implementation of activities under present Contract can be started only after the Contact enters in force.

At the same time, the Period of Assignment, during which the Contractor is anticipated to work in order to perform the Contract, is defined by the Article 3 of this Contract.

Implementation of any activities under the present Contract /Supplement to this Contract (if any) can be started only after the Contact/Supplement (if any) enters in force and must take place only during the Period of Assignment.

Costs that are incurred outside the Period of Assignment are not eligible.

With signing of this contract, the parties are fully aware of the respective GIZ provisions, namely General terms and conditions of contract for supplying services and work on behalf of the Deutsche Gesellschaft fur Internationale Zusammenarbeit GmbH in Ukraine, Code of Conduct for Contractors of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH published on the link Ukraine Tenders | GIZ (section “Terms of procurement of services”/ секція “Умови закупівель послуг”) and such provisions shall be binding on the parties as if stated in full in this agreement.

On the date of signing this Contract, the Contactor confirms that in accordance with the Tax Code of Ukraine, the Contractor is/is not (shall be specified at the time of contract preparation by the procurement unit responsible for contract preparation) a payer of value added tax under general conditions.

In case if on the date of Contract signing the Contractor is not registered as a VAT payer and during execution of the Contract the Contractor becomes registered as a VAT payer, and the given procurement of services/ works upon the Contract shall not be determined free from VAT,  the cost of the Contract remains unchanged and is to be considered with VAT.

The Contractor shall be responsible for all taxes and other payments according to the Ukrainian law. Taxes, levies or fees to the Government of Ukraine shall be paid by the Contractor.

Contact person from GIZ side responsible for contract implementation and communication with the Contractor (shall be specified at the time of contract preparation by the procurement unit responsible for contract preparation)

The Contractor shall be solely responsible for all the security issues according to the own security concept during the implementation of the Contract. GIZ shall not be reliable and/or responsible for any damages and/or injuries occurred during the implementation of the Contract by any Person directly or indirectly involved into the implementation of the Contract and/or by any other third Person.

The Contractor is obliged to provide the originals of documents indicated in the special agreement at his own expense.

Additionally, the Contractor must:

- be a registered legal entity/private entrepreneur in Ukraine;

- not be on the sanctions list of Ukraine, the EU, the UN;

- ensure that the final beneficiaries/participants are not on the sanctions list of Ukraine, the EU, the UN;

- not be in the process of termination;

- not be registered on temporary occupied territories of Ukraine;

- not have the ultimate beneficial owner, member or participant (shareholder), having a share in the authorized capital of 10 percent or more, which is the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran, a citizen of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran except for those who live on the territory of Ukraine on legal grounds, or a legal entity created and registered in accordance with the legislation of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran.

GIZ reserves the right to verify the information at any time. The tenderer confirms that he agrees to the processing of personal data in accordance with the provisions of the EU General Data Protection Regulation (GDPR) and the Law of Ukraine "On the Protection of Personal Data" No. 2297-VI dated 01.06.2010.

  - VAT Exemption

Not Applicable

# Outsourced processing of personal data

The Contractor will NOT work with personal data on behalf of SPFU within implementation of the tasks within the Contract, therefore a data protection agreement (AuV) is not applicable. DATA PROTECTION The performance of the contract may be associated with the processing of personal data by the contractor, such as (but not limited to) names and contact information and who would alone define the nature of such data and how such processing would be carried out. In such cases, the contractor shall act as an independent DATA CONTROLLER and must alone comply with ALL applicable data protection obligations, including those stemming from regional and local laws. The contractor shall process personal data only when a given goal cannot be reasonably attained without such data. The data protection principles such as lawfulness, data minimization, accuracy, purpose limitation, storage limitation, transparency, integrity and confidentiality, and accountability, as well as the numerous rights of the data subject must be paid due attention. The GIZ is NOT in any way responsible for such processing. Whenever the contractor executes the instructions of a partner to the GIZ with regard to such processing, the partner shall be the data controller, and the data processing shall be carried out in accordance with the partner’s instructions as well as laws and standards to which it is subject. If the contractor is not subject to the GDPR and the applicable laws do not contain any explanation on the data protection principles and rights mentioned here, the definitions and meanings provided by the GDPR (Regulation (EU) 2016/679) should be considered.

- Requirements to the format of the bid

  - Documents to be submitted

    - Technical bid

Tenderers must provide the following documents:

- CVs of all experts with relevant work experience, qualifications (education, certificates).

The CVs of the personnel proposed in accordance with Chapter 4 of the ToRs shall not exceed 4 pages each. They must clearly show the position and job the proposed person held in the reference project and for how long. The CVs must be drawn up in English or Ukrainian (language).

The technical bid must not include any financial information such as daily fees for experts or any other payments. Otherwise the bid will be disqualified.

    - Financial bid (Price schedule)

The financial bid must include the costs associated with the implementation of the assignment and must be provided according to the format provided in the tender documentation.

Financial bid (price schedule) must be signed and stamped (if stamp is used).

    - Registration documents of the tenderer

Shall be provide according to the requirements of tender documentation

| The tenderer is obliged to conform to the following eligibility requirements: | The tenderer must provide the following document to confirm the compliance with eligibility requirements: |
| --- | --- |
| Experience in implementing software development projects of web applications for government agencies and institutions in Ukraine | Portfolio of at least 1 reference project in the last 3 years |
| Experience in implementation of similar projects in Ukraine (software development of web applications) | Portfolio of at least 2 reference projects in the last 3 years |

The tenderer must:

- be a registered legal entity/private entrepreneur in Ukraine;

- not be on the sanctions list of Ukraine, the EU, the UN;

- ensure that the final beneficiaries/participants are not on the sanctions list of Ukraine, the EU, the UN;

- not be in the process of termination;

- not be registered on temporary occupied territories of Ukraine;

- not have the ultimate beneficial owner, member or participant (shareholder), having a share in the authorized capital of 10 percent or more, which is the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran, a citizen of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran except for those who live on the territory of Ukraine on legal grounds, or a legal entity created and registered in accordance with the legislation of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran.

GIZ reserves the right to verify the information at any time. The tenderer confirms that he agrees to the processing of personal data in accordance with the provisions of the EU General Data Protection Regulation (GDPR) and the Law of Ukraine "On the Protection of Personal Data" No. 2297-VI dated 01.06.2010.

- Annexes

Annex 6.1 – Technical requirements for information and communication system "Web portal for covering information about assets seized as state revenue"

Annex 6.1

Technical requirements for information and communication system "Web Portal for Covering Information on Assets Recovered as State Revenue"

1 General information

1.1 Basis for developing technical requirements

1.2 Full name of the automation object and its conditional designation

1.3 Purpose of creating the informatization tool

1.4 List of documents to be taken into account during development

2 Purpose of the informatization tool

2.1 Main tasks and functions of the informatization tool

2.2 Expected results from the implementation of the informatization tool

3 Characteristics of the informatization object

3.1 General system architecture

3.2 Public part

3.3 Administrative part

3.4 User characteristics

4 Requirements for the informatization tool

4.1 Requirements for the structure and functioning of the informatization tool

4.2 Requirements for the number and qualifications of information technology personnel and their working conditions

4.3 Security requirements

4.4 Requirements for ergonomics and technical aesthetics

4.5 Information security requirements

4.6 Requirements for standardization

4.7 Requirements for the reliability of information technology and information security

4.8 Requirements for methods and means of communication for information exchange between components of the information technology tool

4.9 Requirements for the operating modes of the information technology tool

5 Requirements for support and maintenance of the informatization tool

5.1 Requirements for warranty support

5.2 Requirements for user training (if necessary)

5.3 Documentation requirements

6 Requirements for acceptance of the informatization tool

6.1 Testing requirements

6.2 Requirements for the transfer of results of work performed and/or services provided (if any)

7 Appendices

# General information

  - Basis for developing technical requirements

These technical requirements were developed due to the need to create a specialized information resource to ensure transparency and publicity of the process of managing assets that have become state property.

  - Name of the information technology tool

Information and communication system "Web Portal for Covering Information on Assets Recovered as State Revenue" (hereinafter – the Portal).

Project code name: Sanctions Assets Portal (SAP).

  - Purpose of creating the information technology tool

The purpose of developing and implementing the Portal is to create a single official digital environment for the effective management, accounting, and public disclosure of information on assets recovered as state revenue.

  - List of documents to be taken into account during development

Law of Ukraine "On the State Property Fund of Ukraine"; Law of Ukraine "On Management of State Property"; Law of Ukraine "On Sanctions";

Law of Ukraine "On the Concept of the National Informatization Program"; Law of Ukraine "On the National Informatization Program";

Law of Ukraine "On Personal Data Protection"; Law of Ukraine "On Electronic Communications";

Law of Ukraine "On the Basic Principles of Ensuring Cybersecurity of Ukraine";

Law of Ukraine "On Information";

Law of Ukraine "On Access to Public Information";

Law of Ukraine "On Protection of Information in Information and Communication Systems";

Law of Ukraine "On Electronic Identification and Electronic Trust Services";

Resolution of the Cabinet of Ministers of Ukraine No. 1233 of November 21, 2023, "Certain Issues of Management of Assets Seized as State Revenue";

Resolution of the Cabinet of Ministers of Ukraine No. 967 of August 30, 2022, "On the Creation of an Interagency Working Group on the Implementation of State Sanctions Policy";

Resolution of the Cabinet of Ministers of Ukraine No. 835 of October 21, 2015, "On Approval of the Regulations on Data Sets Subject to Disclosure in the Form of Open Data";

Resolution of the Cabinet of Ministers of Ukraine No. 3 of January 4, 2002, "On the Procedure for Publishing Information on the Activities of Executive Authorities on the Internet";

Resolution of the Cabinet of Ministers of Ukraine No. 606 of September 8, 2016, "Certain Issues of Organizing Electronic Interaction of State Electronic Information Resources";

Resolution of the Cabinet of Ministers of Ukraine No. 119 of February 2, 2024, "Certain Issues of the National Informatization Program";

Resolution of the Cabinet of Ministers of Ukraine No. 757 of July 21, 2023, "Certain Issues of Accessibility of Information and Communication Systems and Documents in Electronic Form";

Resolution of the Cabinet of Ministers of Ukraine No. 205 of February 21, 2025, "Certain Issues of Creating, Administering, and Ensuring the Functioning of Informatization Tools";

Resolution of the Cabinet of Ministers of Ukraine No. 1772 of November 16, 2002, "On Approval of the Procedure for Interaction of Executive Bodies on Issues of Protection of State Information Resources in Information and Electronic Communication Systems";

Resolution of the Cabinet of Ministers of Ukraine No. 373 of March 29, 2006, "On Approval of the Rules for Ensuring Information Protection in Information, Electronic Communication, and Information and Communication Systems";

Order of the Administration of the State Service for Special Communications and Information Protection of Ukraine No. 93 of May 16, 2007, "On Approval of the Regulations on State Expertise in the Field of Technical Information Protection," registered with the Ministry of Justice of Ukraine on July 16, 2007, under No. 820/14087;

DSTU ISO/IEC 25010:2016 (ISO/IEC 25010:2011, IDT) "Systems and software engineering. Requirements for the quality of systems and software and its assessment (SQuaRE). Models of system and software quality";

DSTU EN 301 549:2022 (EN 301 549 V3.2.1 (2021-03), IDT) "Information technology.

Requirements for the accessibility of ICT products and services";

DSTU ISO/IEC/IEEE 12207:2018 (ISO/IEC/IEEE 12207:2017, IDT) "Systems and

software engineering. Software life cycle processes";

DSTU ISO/IEC/IEEE 15288:2016 (ISO/IEC/IEEE 15288:2015, IDT) "Systems and

software engineering. System life cycle processes";

DSTU ISO/IEC/IEEE 24765:2018 (ISO/IEC/IEEE 24765:2017, IDT) "Systems and

software engineering. Glossary of terms";

DSTU ISO/IEC 25021:2016 (ISO/IEC 25021:2012, IDT) "Systems and software engineering. Requirements for the quality of systems and software and its assessment (SQuaRE). Elements of a quality indicator";

DSTU ISO/IEC 25023:2019 (ISO/IEC 25023:2016, IDT) "Systems and software engineering. Requirements for software system quality and its assessment (SQuaRE). Measurement of system and software product quality";

DSTU ISO/IEC 25041:2016 (ISO/IEC 25041:2012, IDT) "Systems and software engineering. Requirements for software systems and their assessment (SQuaRE). Assessment guidelines for developers, purchasers, and independent assessors";

DSTU ISO/IEC 25051:2016 (ISO/IEC 25051:2014, IDT) "Systems and software engineering. Requirements for the quality of ready-to-use software products (RUSP) and instructions for testing them";

DSTU ISO/IEC/IEEE 29119-1:2017 (ISO/IEC/IEEE 29119-1:2013, IDT) "Systems and

software engineering. Software testing. Part 1. Concepts and definitions";

DSTU ISO/IEC/IEEE 29119-2:2017 (ISO/IEC/IEEE 29119-2:2013, IDT) "Systems and

software engineering. Software testing. Part 2. Testing processes";

DSTU ISO/IEC/IEEE 29119-3:2017 (ISO/IEC/IEEE 29119-3:2013, IDT) "Systems and

software engineering. Software testing. Part 3. Test documentation";

DSTU ISO/IEC/IEEE 29119-4:2017 (ISO/IEC/IEEE 29119-4:2015, IDT) "Systems and

software engineering. Software testing. Part 4. Testing methods";

DSTU ISO/IEC/IEEE 29119-5:2018 (ISO/IEC/IEEE 29119-5:2016, IDT) "Software and

systems engineering. Software testing. Part 5. Keyword-based testing";

DSTU ISO/IEC 20246:2018 (ISO/IEC 20246:2017, IDT) "Systems and software engineering. Review of software under development";

DSTU ISO/IEC/IEEE 42010:2018 (ISO/IEC/IEEE 42010:2011, IDT) "Systems and

software engineering. Architecture description."

# Purpose of the informatization tool

  - Main tasks and functions of the informatization tool

The Portal's tasks define its role in public administration and interaction with users:

-

Ensuring publicity and transparency: providing free access to reliable information about assets for which a court decision has been made to apply the sanction provided for in paragraph 11of part one of Article 4 of the Law of Ukraine "On Sanctions."

- Life cycle management: monitoring each asset as it passes through the stages from initiation to decommissioning or disposal.

- Analysis and reporting: summarizing information on the status of enforcement of court decisions related to assets seized as state revenue.

The functions of the information system are distributed according to the areas of activity of authorized persons:

- Asset accounting and management functions

- Registration of objects: creation of asset cards with detailed technical and economic characteristics, legal grounds, and description (with images, if available).

- Status monitoring: tracking the current stage within the life cycle (acceptance, registration, preparation, auction,  implementation ).

- Inventory and valuation: recording the results of property surveys, asset absence reports, and valuation reports.

- Interaction and public access functions

- Search and filtering: the ability to search for assets by name, type, location, person, or other attributes provided by the information structure.

- Viewing current information on a specific asset.

- Tracking the life cycle of an asset.

  - Expected results from the implementation of the informatization tool.

Ensuring 100% transparency: Full compliance with the requirements of CMU Resolution No. 1233 regarding the disclosure of the Fund's activities as the authorized body for the management of nationalized assets.

Control of information about the asset: Ability to track each stage in real time — from the acceptance of the object into management to its final privatization or lease.

Minimization of corruption risks: Thanks to the publicity of statuses and automatic recording (logging) of all changes made by employees in the system.

Speed-to-market: Reduction of the time required to publish information about a new asset or a change in its status (e.g., transition to privatization) to a few minutes.

Single digital circuit: Creation of a "single window" for the work of the responsible department.

Automation of reporting: Obtaining instant analytical snapshots of the status of the portfolio of sanctioned assets.

Increased trust: Formation of a positive image of Ukraine as a state that effectively and openly manages the seized assets of the aggressor.

Accessibility of information: Ensuring free access for citizens to information about how nationalized property works for the benefit of the state and fills the budget.

Ease of navigation: Simplifying the search for information on sanctioned objects thanks to a structured catalog instead of static pages.

# Characteristics of the object of informatization

  - General system architecture

The system is built on a two-level model:

- Public part (Front-end): Information and analytical module for external users, displaying data in the form of dashboards and an interactive catalog.

- Administrative part (Back-end/CMS): A secure module for managing user access, content, and asset lifecycle for authorized Fund employees.

  - Public part

The main task of the public part is to ensure transparency at every stage of the Fund's work with nationalized property. The public part consists of the website header, visualization of key indicators (dashboard), catalog of objects, final block of the Portal (footer), separate object page, accompanying	pages	(Privacy	Policy,	Terms	of	Use).

The expected functionality of the public section in prototype mode is available at: https://syrup-coral-68809007.figma.site/.

Key indicators (dashboard):

- Assets seized: Total number of objects for which a decision on seizure has been made.

- Assets sold: Total number of objects for which the "implementation " stage has been successfully completed.

- Number of sanctioned persons: Number of entities whose assets were seized as state revenue by decision of the High Anti-Corruption Court and transferred to the Fund.

- Total state revenue: The amount of funds (in UAH) actually transferred to the Fund for the Elimination of the Consequences of Armed Aggression or the State Budget based on the results of implementation.

The catalog of objects consists of cards for individual assets. It is necessary to ensure search by name, sanctioned person, or location of the asset. Also, implement filtering by asset type and asset status.

The card for each individual object must include the information specified in the table:

| Name of the sanctioned asset | Applicable to all types |
| --- | --- |
| Location (if available) | Applies to all types |
| EDRPOU (if available) | Applies to types: Corporate rights |
| Name of entity (if available) | Applies to types: Corporate rights |
| Area (if available) | Applicable to types: Non-residential real estate, Residential real estate |
| Make and model (if available) | Applicable to types: Vehicles |
| Number (if available) | Applicable to types: Vehicles, Other property |
| Name of property (if available) | Applicable to types: Cash |
| Management measures (if available) | Applicable to types: Cash |
| Type of asset | Corporate rights, Non-residential real estate, Residential real estate, Cash, Vehicles, Land plot, Other property |
| Asset status | Acceptance, Registration, Preparation, Auction, implementation |

| Sanction date | Applicable to all types |
| --- | --- |
| Sanctioned person | Applies to all types |

Clicking on the card takes you to the page of the individual asset. The individual asset page contains information about the asset, including the type of asset and its status.

The page must contain the following information according to the type of sanctioned property.

## Asset type "Corporate rights"

- General information

  - Asset status.

  - Asset type: Category (Corporate rights).

  - Name of the object

  - Location: Region and city of registration.

  - Date of sanction.

- Legal Information Block

This block contains information about the grounds for seizure of the asset:

  - Sanctioned person: Surname, first name, patronymic (or company name).

  - CMU order: Number and date of the regulatory act governing the transfer of the asset (if available).

  - Case number: Court case number for the seizure of the asset for state revenue.

- "Asset Details" section

  - Company name: Repeat the legal name.

  - Address: Full legal address.

  - Controlled territory: Indication of whether the asset is located in territory controlled by Ukraine.

  - EDRPOU: Unique identification code of the legal entity.

  - Specified share of corporate rights: Percentage of the authorized capital owned by the state (for example: 100%).

  - Asset description: Detailed information about the enterprise's activities, its main capacities, or current status.

- Life cycle (Identical for all types)

- Acceptance (property under management).

- Registration (property rights under the state).

- Preparation (pre- implementation  valuation and audit).

- Auction (bidding period).

- Realization (final stage/ implementation ).

The status of an asset depends on the stage of its life cycle.

Stage 1: Acceptance. Reflection of the asset in the system immediately after the court decision and the Fund's order on the acceptance of the object.

Stage 2: Registration. Visualization of the status of the state's rights to the asset (registration in the State Register of Property Rights or the Unified State Register).

Stage 3: Preparation. Notification of inventory, property valuation, and development of terms of implementation /lease.

Stage 4: Auction. Publication of a link to the lot on publicly accessible trading platforms (Prozorro.Sales).

Stage 5: Implementation. Transferring the asset to archive status, indicating the final implementation  price and the amount transferred to the budget.

- "Documents" block (if available)

## Asset type "Non-residential real estate"

- General information

  - Asset status.

  - Asset type: Category (Non-residential real estate).

  - Name of the object.

  - Location: address of the object.

  - Date of sanction.

- Legal Information Block

  - Sanctioned person: Last name, first name, patronymic (or company name).

  - CMU order: Number and date of the regulatory act governing the transfer of the asset (if any).

  - Case number: Court case number for the recovery of the asset to the state.

- "Asset Details" section

  - Name of property: Full name according to the documents.

  - Address: Detailed geographical location (region, city).

  - Area: Total area of the object

  - Controlled territory: Indication of whether the asset is located in territory controlled by Ukraine.

  - Asset description: Detailed information about the functional purpose, condition of engineering networks, and features of the building.

- "Photo Gallery" section (if available)

- Life cycle (identical for all types)

- Documents section (if available)

## Asset type "Residential real estate"

- General information

  - Asset status.

  - Asset type: Category (Residential real estate).

  - Name of the object

  - Location: address of the object.

  - Date of sanction.

- Legal information

  - Sanctioned person: Last name, first name, patronymic (or company name).

  - CMU order: Number and date of the regulatory act governing the transfer of the asset (if any).

  - Case number: Court case number for the recovery of the asset to the state.

- Asset details

  - Name of property: full name of the object according to the documents.

  - Address: full legal address (region, city).

  - Area: Total area of the object

  - Controlled territory: Indication of whether the asset is located in territory controlled by Ukraine.

- "Photo gallery" block (if available)

- Life cycle (identical for all types)

- "Documents" section (if available)

## Asset type "Cash"

- General information

  - Asset status.

  - Asset type: Category (Cash).

  - Date of sanction.

- Legal information

  - Sanctioned person: Full name or name of the entity whose ownership rights have been terminated.

  - CMU order: details of the act on the transfer of the plot to management (number and date).

  - Case number: identifier of the court decision of the High Anti-Corruption Court.

- Asset details

  - Name of the property.

  - Management measures: entered as a text description by the person responsible for content.

  - Description of the asset.

  - Amount of funds and currency: the exact amount collected and the currency (UAH, USD, EUR, etc.) are indicated.

- Life cycle (Identical for all types)

## Asset type "Vehicles"

- General information

  - Asset status.

  - Asset type: Category (Vehicles).

  - Asset name.

  - Date of sanction.

- Legal information

  - Sanctioned person: Surname, first name, patronymic (or company name).

  - CMU order: Number and date of the regulatory act governing the transfer of the asset (if available).

  - Case number: Court case number for the recovery of the asset to the state.

- Asset details

  - Name of property.

  - Brand: Manufacturer of the vehicle.

  - Model: specific series or modification.

  - Year of manufacture: date of manufacture of the vehicle.

  - Registration number: state license plate number.

  - Description of the asset.

- "Photo Gallery" block (if available)

- Life cycle (identical for all types)

- "Documents" block (if available)

## Asset type "Land plot"

- General information

  - Asset status.

  - Asset type: Category (Land plot)

  - Object name: name of the asset or property complex.

  - Location: address of the object.

  - Date of sanction.

- Legal information

  - Sanctioned person: Last name, first name, patronymic (or company name).

  - CMU order: Number and date of the regulatory act governing the transfer of the asset (if any).

  - Case number: Court case number for the recovery of the asset to the state.

- Asset details

  - Name of property.

  - Address (location)

  - Area

  - Controlled territory: Indication of whether the asset is located in territory controlled by Ukraine.

- Life cycle (Identical for all types)

- "Documents" block (if available)

## Asset type "Other property"

- General information

  - Asset status.

  - Asset type: Category (Other property).

  - Name of the object.

  - Date of sanction.

- Legal information

  - Sanctioned person: Last name, first name, patronymic (or company name).

  - CMU order: Number and date of the regulatory act governing the transfer of the asset (if available).

  - Case number: Court case number for the recovery of the asset to the state.

- Asset details

  - Name of the property.

  - Registration number of the property (if available).

  - Description of the asset.

- "Photo Gallery" section (if available)

- Life cycle (identical for all types)

- "Documents" block (if available)

  - Administrative section

Content management should be provided by a Content Management System (hereinafter – the System), which is a secure web interface with authorized access and a set of necessary functions and mechanisms for adding, changing, and deleting information located on the Portal.

The System should be implemented as a highly specialized environment with individual management logic, developed exclusively for the specific life cycle of the Fund's assets. Standard CMS modules and components may be used, provided they are relevant to Portal’s architecture and do not introduce unnecessary or redundant functionality. Customization should ensure that these modules are adapted to the Fund’s asset workflows, with management logic, validation mechanisms, and processes fully supporting the required business operations. The architecture is based on an "object-oriented" model, where the main element is the "Object Card" with dynamic input forms, the set of fields in which is adapted according to the asset category, status, and stage, and integrated validation mechanisms ensure data integrity by blocking changes to object statuses until all mandatory parameters required by the business process have been filled in.

To support the Portal and operate the System's web interface, SPFU staff should not be required to have any special technical skills, knowledge of technologies or software products, except for general skills in working with a personal computer, web browser, and text editor.

The System should be accessible via a special URL and protected from unauthorized access by multi-factor authentication, including a login and password. The HTTPS protocol with the appropriate SSL/TLS certificate is used to encrypt the session.

Restrict access for administrators (of all levels) of the System to a pool of IP addresses, with the possibility of changing them if the Fund's Internet provider changes.

Authorized users of the System should be able to perform the following actions:

  - View the general list of objects, filter, sort, and search;

  - Downloading a report from the list in .xlsx format

  - Create new object cards by filling in the required attributes depending on the type of property (corporate rights, real estate, transport, etc.);

  - Add, edit, and delete text descriptions, media files, documents, hyperlinks, object statuses, etc.;

  - Ability to change the life cycle stage (Acceptance → Registration → Preparation → Auction → Implementation) with automatic verification of the required fields for each stage;

  - Changing the text in the Privacy Policy and Terms of Use (depending on the role);

  - Editing contact information (depending on role);

  - Add new users (depending on role);

  - Managing user access (depending on role);

Viewing logs of all users (depending on role).

The Portal shall be designed and developed with provisions ensuring future scalability of this project. In particular, the system architecture must support potential integration with artificial intelligence solutions and interoperability with state registers. These requirements shall be considered by developers during the implementation phase to enable further enhancement of the Portal.

  - User characteristics

Public users (Visitors): Have free, round-the-clock access to public information without the need for registration or identification. Users can view, search, and sort data. Any attempts by unauthorized users to modify, destroy, or change public information are automatically blocked by the system.

Specialists (Information Content): Authorized users who work in personal accounts. In accordance with the principle of minimizing authority, specialists have the right to enter, edit, and update profile information that falls within their competence.

Including functionality:

    - Adding assets: Adding new objects by filling in the required attributes according to the stage.

    - Content management: Editing information in existing cards.

    - Changing statuses: Transferring assets through life cycle stages (e.g., from "Preparation" to "Auction") by entering the necessary information according to the status and automatically checking the completeness of the data.

System administrators: Work in secure personal accounts and are solely responsible for administering IT resources:

    - security administrator - ensures the creation, blocking, and management of Specialist accounts; has access to all System logs;

    - system administrator - ensures the operation of hardware and software (including the operating system and databases), as well as network services; virtualization systems; backup procedures; has access to logs related to the operation of hardware and software.

According to the rules of separation of duties, administrators do not have the right to change the content (business) information entered by Specialists, which makes hidden data manipulation impossible.

Including functionality:

    - Automatic logging: Recording of every action in the system (who made what changes and when), which is mandatory to ensure the legal significance of actions.

    - History storage: Keeping logs of configuration changes and reports for possible future audits or investigations.

    - Security reporting: Analysis of unauthorized access attempts and information integrity violations.

Reader: Viewing all asset information, including technical fields that are not accessible to public users without the ability to make changes.

# Requirements for the information technology tool

  - Requirements for the structure and functioning of the information technology tool

The Portal should be built as an integrated system that ensures effective, transparent, and secure management of the processes of accounting, administration, and realization of assets collected as state revenue. The structure and functioning of the Portal must comply with modern approaches to the development of information systems, the principles of modularity, scalability, reliability, interoperability, and security.

Public section (external web portal)

Designed for external users (citizens, potential buyers, international partners). Provides open and free access to up-to-date information on sanctioned persons and assets.

Administrative part (internal web application)

Designed for internal users with different roles (administrator, specialist, reader). Provides management of all asset lifecycle processes.

Server part (backend) and database

Provides business logic processing, database interaction, and authentication management. Centralized storage for data on assets, sanctioned persons, court decisions, logs, and media files. The system must ensure uninterrupted and secure performance of functions.

The system may consist of several virtual machines, for example, a database (one virtual machine), a centralized repository for data on assets, sanctioned persons, court decisions, logs, and media files (second virtual machine), and a web portal (third virtual machine), etc. Virtual machines can be combined into one if appropriate, subject to cybersecurity requirements.

The virtualization system uses Hyper-V on Windows Server (any operating system supported by the virtualization system can be used inside the virtual machine).

  - Requirements for the number and qualifications of IT personnel and their working conditions

The total number of personnel supporting the portal must be sufficient to perform all administrative and technical tasks.

For technical administrators:

    - knowledge of modern web system architecture and experience with relational and object- relational DBMS;

    - experience in managing server infrastructure and daily backup procedures.

For specialists:

    - skills in working with content management systems (CMS);

    - knowledge of the basic requirements of legislation regarding the disclosure of public information and open data;

    - ability to prepare content in accordance with digital accessibility standards (WCAG).

  - Security requirements

This web resource is an information and communication system of a state body. Ensuring cyber protection, confidentiality of technological data, as well as the integrity and accessibility of open information is a top priority.

The system operates in compliance with the requirements of the laws of Ukraine "On the Protection of Information in Information and Communication Systems," "On the Basic Principles of Ensuring Cyber Security in Ukraine," as well as the Rules for Ensuring Information Protection, approved by Resolution of the Cabinet of Ministers of Ukraine No. 373.

To ensure reliable protection, a set of organizational and technical security measures must be implemented in the system in accordance with the Basic Information Security Profile (ND TZI 3.6-006-24).

The technology stack, software and hardware components (including libraries and open source solutions) used for the development and operation of the information and communication system must not be included in the lists of prohibited or sanctioned software defined by the decisions of the National Security and Defense Council of Ukraine and the regulatory acts of the State Service for Special Communications and Information Protection, and must not contain dual- use components or technologies subject to restrictions.

Access control and role distribution

The system implements a strict role-based access control policy. Access is divided into three categories of users:

Public users (Visitors): Have free, round-the-clock (24/7/365) access to open information without the need for registration and identification. Users can view, search, and sort data. Any attempts by unauthorized users to modify, destroy, or change public information are automatically blocked by the system.

Specialists (Information filling): Authorized users who work in personal accounts. In accordance with the principle of minimizing powers, specialists have the right only to enter, edit, and update profile information that falls within their competence.

System administrators:

They work in secure personal accounts and are solely responsible for administering information technology resources:

Security administrator - ensures the creation, blocking, and management of Specialist accounts; has access to all System logs;

System administrator - ensures the operation of hardware and software (including the operating system and databases), as well as network services; virtualization systems; backup procedures; has access to logs related to the operation of hardware and software.

In accordance with the rules of separation of duties, administrators do not have access to view and edit content (business) information, readers do not have the right to change content (business) information entered by Specialists, which makes hidden data manipulation impossible.

Identification and authentication

Access to the personal accounts of Administrators and Specialists is securely protected:

Unique personalized identification is used to log into the system. The use of shared or group accounts is prohibited.

Authorization of administrators and specialists to work with the closed part of the system (content creation and administration) is carried out using multi-factor authentication.

The system automatically locks the user's session after a specified period of inactivity and limits the number of failed login attempts to protect against password guessing.

Event logging and auditing

To ensure accountability and the ability to investigate incidents, the system performs continuous automated event auditing.

The system records identification results, login and logout times from personal accounts, as well as all actions taken by Specialists to create, modify, or delete records.

All actions of Administrators related to the creation or modification of Specialist account rights are recorded.

Audit logs are reliably protected from unauthorized access, modification, or destruction, even by administrators.

  - Requirements for ergonomics and technical aesthetics

The portal should provide effective, intuitive, and seamless interaction for all categories of users, taking into account modern standards of usability and visual design of state information resources.

Main language: Ukrainian.

Additional language: English.

Data formats: the interface must correctly display dates, times, and numerical values in accordance with the standards of the selected localization language.

The portal must comply with the WCAG 2.2 Level AA standard.

- Semantics and code structure

  - Use of Semantic HTML: The code must use tags for their intended purpose (<header>, <nav>, <main>, <article>, <aside>, <footer>). It is prohibited to build the interface exclusively on <div> and <span>.

  - Headings: There must be a clear hierarchy of headings (from <h1> to <h6>). Skipping levels (for example, going from <h1> directly to <h3>) is not allowed.

  - WAI-ARIA: Use ARIA attributes (aria-label, aria-expanded, aria-live, etc.) only where standard HTML tags are not sufficient to describe dynamic content.

- Keyboard control

  - Full accessibility: Every interactive element (link, button, input field) must be accessible using the Tab key.

  - Visible focus (Focus Indicator): The :focus state must be clearly visible. It is prohibited to use outline: none without creating an alternative focus style.

  - Skip Links: Add a "Skip to main content" link at the top of the page that appears when the Tab key is pressed.

- Visual and text parameters

  - Contrast: The contrast ratio of text to background must be at least 4.5:1 (3:1 for large text).

  - Alternative text (Alt-text): All meaningful images must have an alt attribute. Decorative images must have an empty alt="".

  - Zoom: Content must remain readable and not overlap when the page is zoomed to 200%.

- Navigation and orientation

  - Touch Targets: The minimum size of an interactive element is 44x44px

(according to Apple/Google standards) to prevent accidental clicks.

  - System status: The user should always understand what is happening. Add spinners or skeleton screens for loading processes that take longer than 1 second.

General requirements for user interface (UI) and user experience (UX):

Intuitive and simple: the interface should be understandable without the need to study detailed instructions. Important functions and controls should be easily accessible.

Integrity and consistency: all interface elements (buttons, input fields, menus, icons) should have a consistent style and behavior throughout the system. Actions that are repeated ( ) should be performed in the same way in different modules. The design elements of the administrative part should correspond to the design elements of the public part.

User-oriented: the interface design for each role should be optimized for its specific tasks and work scenarios.

Modern and professional appearance: the visual design of the system should correspond to current trends in web design and inspire confidence as an official government resource.

Compliance with corporate identity: the interface should use the official symbols and color scheme of the State Property Fund of Ukraine.

Readability: fonts, text sizes, and line spacing should ensure a high level of readability on screens with different resolutions.

UI Kit: the design should be based on a single set of components (UI Kit), which includes defined styles for all interactive elements, typography, icons, and indents.

Requirements for adaptability and compatibility

Responsive Design: the interface must display and function correctly on different types of devices:

desktop computers; tablets;

mobile phones (Mobile);

automatic scaling when changing the size of the browser window.

Cross-browser compatibility: the portal must work stably in the latest versions of Google Chrome, Mozilla Firefox, Apple Safari, Microsoft Edge, Opera, and partially support Internet Explorer (from version 8.0) and other modern browsers.

  - Information security requirements

Input validation: Since the system has search and sorting fields, automated mechanisms for validating (checking) input data have been implemented to protect against SQL injections and other types of database attacks.

Protection against malicious code: Information and files uploaded by specialists through their personal accounts are automatically checked by antivirus protection before being published on the website.

Network protection and data storage

All interaction between user browsers and system servers (viewing, searching, working in accounts) is carried out exclusively through secure encrypted communication channels (HTTPS/TLS), which guarantees the confidentiality of sessions and the integrity of data during its transmission over the Internet.

To ensure data security, the "3-2-1" rule is used (three copies of data, two different types of media, one copy outside the office/home). To ensure rapid recovery in the event of emergencies or cyberattacks, encrypted backups of information resources are regularly created and stored in specialized secure data centers.

  - Unification requirements

The portal must be developed in accordance with the principles of standardization and unification, which will ensure its compatibility, scalability, ease of maintenance and further development, as well as compliance with current state standards.

Unification: the system must be developed using typical, unified, and standardized solutions, programs, components, documents, etc.

Relevance of modern technologies: the creation of the system, development of software, programming languages, etc. must be based on the principles of relevance of modern technologies.

Systematicity: it is necessary to ensure the establishment of links between the components of the informatization tool that ensure the integrity of the tool and its interaction with other tools.

Interoperability: interaction with other systems must be ensured in accordance with established rules, using uniform rules for electronic information interaction, open data formats, and exchange protocols.

  - Requirements for the reliability of the informatization tool and information security The reliability of the portal's operation and the security of information are critically important aspects that are ensured at all stages of the life cycle in accordance with applicable standards and

practices.

  - Requirements for methods and means of communication for information exchange between components of the information technology tool

Interaction protocols: data exchange between the client side (Frontend) and the server side (Backend) must be carried out using the HTTPS protocol with the REST API architectural style.

Data formats: JSON format should be used to transfer structured information between system modules (e.g., between CMS and database).

Synchronization with the database: interaction of components with a relational DBMS must occur through secure local network channels using DBMS authentication mechanisms.

Encryption: All network traffic between the user and the portal, as well as between the portal server and external systems, must be encrypted using TLS protocols version 1.2 or higher.

Secure access: Access to the administrative part of the portal and data exchange during editing must be carried out exclusively through secure connections after user authorization.

Integrity of technological information: information processing technologies in communication channels must exclude the possibility of unauthorized modification of data during its transit.

  - Requirements for the operating modes of the informatization tool

Round-the-clock availability: the portal must operate 24/7/365, providing users with access to public information, registries, and electronic services at any time.

Multi-user access: the system must support the simultaneous operation of a large number of unauthorized visitors and authorized SPFU specialists without reducing performance.

Support for linguistic versions: full functioning of the Ukrainian and English versions of the portal.

# Requirements for support and maintenance of the informatization tool

  - Warranty support requirements

Warranty support for the portal must ensure stable operation of the information technology, prompt elimination of identified defects, and compliance of the system with the established requirements throughout the warranty period specified in the contract.

  - User training requirements

Training: the contractor must provide training for the customer's staff (administrators and content managers) on how to work with the content management system (CMS) and the portal update mechanisms.

  - Documentation requirements

Together with the system, the Contractor is obliged to transfer a complete package of documentation specified by Resolution of the Cabinet of Ministers of Ukraine No. 205, which includes:

Project documentation: Technical specifications, solution architecture, data model description.

Cybersecurity documentation: Target security profile and supporting documents.

Technical documentation: Administrator's manual, installation and configuration instructions, and backup regulations, including daily automatic backup.

Operational documentation: User instructions for all categories (administrators, SPFU specialists).

# Requirements for acceptance of the informatization tool

  - Testing requirements.

In accordance with the provisions of the Mandatory Requirements (Resolution No. 205), testing of the Portal is a critical stage in confirming the system's readiness for industrial operation. Detailed requirements for testing are provided below:

General testing requirements

- Testing is conducted to verify the compliance of the information technology with the requirements of the design, operational documentation, and technical specifications.

- The participants in the tests, the scope of work, the types of tests, and their sequence must be agreed upon with the customer and the technical administrator.

- Representatives of the customer and the technical administrator are involved in the testing.

- The results of each type of test are recorded in a corresponding protocol, which records the fact that the work has been carried out and the results of the tests.

Preliminary tests

- These include checking the operability of system components in accordance with the preliminary testing program and methodology.

- Based on the results, the readiness of the system for trial operation or the need to return it for further refinement to correct errors is assessed.

Acceptance tests

- To conduct the tests, the customer forms a special commission by issuing an administrative document.

- The commission assesses the compliance of the implemented means with the requirements of the technical specifications and its level of operability.

- It is mandatory to verify the compliance of the device with the requirements of the legislation in the field of information protection.

- Based on the results, a report is drawn up with conclusions and recommendations for putting the system into commercial operation.

  - Requirements for the transfer of results of work performed and/or services provided.

Composition of transfer objects

The contractor is obliged to transfer to the customer a complete package of results, including:

- Software product: installation files, source code, and executable files suitable for running the system.

- Comments on the code: description of the source code directly in the corresponding code in the form of comments with an explanation of the algorithms.

- Documentation provided for in clause 5.3.

Transfer of intellectual property rights

The contract must clearly define the terms and conditions and methods of use by the customer of the created system as an object of intellectual property rights.

The transfer of property rights is carried out based on the results of successful acceptance tests.

If the purchase includes licensed software products, the customer shall be transferred the rights or permissions to use them as part of the system.

The transfer of systems whose licenses provide for the payment of royalties in the form of a percentage of the cost of public services provided is prohibited.

Implementation and deployment procedure

The contractor shall ensure support for the deployment of the system in the technical administrator's infrastructure.

The transfer of results includes the installation and configuration of the software product in the customer's industrial environment.

A mandatory step is the training of the customer's specialists and the technical administrator to ensure the further operability of the system.

Documentation

The transfer of the results of the work is recorded in an acceptance and transfer certificate or a certificate of services rendered, which is signed by the parties after the successful completion of acceptance tests and deployment of the system.

For systems that provide information protection, the transfer of results is accompanied by documentary confirmation of compliance with cybersecurity requirements.

# Appendices

Link to prototype: https://syrup-coral-68809007.figma.site/ Link to design files (archive of design files):

https://www.figma.com/design/88MqzBsJIZVag9GnqwDzIH/Sanctions-Assets-Portal- Design?node-id=0-1&p=f&t=gnXe7h8GkyeSt7y8-0