| Development of Implementation Roadmap for the Ukrainian National Cybersecurity Strategy and the National Barometer for Cybersecurity Jobs and Skills´ Gap in Ukraine |  | Project number G-012216-013 |
| --- | --- | --- |

Terms of reference

- List of abbreviations

AG	Commissioning party

AN	Contractor

AVB	General terms and conditions of contract (‘local terms and conditions’) for supplying services and work on behalf of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH in Ukraine

FK	Expert

FKT	Expert days

KZFK	Short-term expert

ToRs	Terms of reference

NCCC 	National Coordination Centre for Cybersecurity

- Context

The Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) is a federal enterprise and a global service provider of international cooperation for sustainable development. GIZ has more than 50 years of experience in a wide range of fields, from economic and employment promotion to energy and environmental issues to the promotion of peace and security. The diverse expertise of the federal enterprise GIZ is in demand around the globe - from the German Federal Government, institutions of the European Union, the United Nations and governments of other countries. Its main client is the German Federal Ministry for Economic Cooperation and Development (BMZ). GIZ cooperates with the private sector, thus contributing to a successful interplay between development policy and foreign trade engagement.

Under the Multi-Donor Action “Partnership for Strengthening Cybersecurity with EaP countries” (Cyber EaP) which is jointly co-financed by the European Union and the German Federal Foreign Office (FFO), the global project “Partnership for Strengthening Cybersecurity” which is implemented by GIZ, has been supporting Ukraine through the implementation of legal, institutional and professional capacity development measures. More specifically, GIZ has been supporting public institutions to align with the requirements of NIS2 Directive and EU standards, more broadly. The NIS2 directive by the EU grants a unified legal framework to uphold cyber security in 18 critical sectors across the EU and its member states. It also calls on its member states to define their own national cyber security strategies and collaborate with the EU for cross-border reaction and enforcement.

Since 2015, and particularly after 2022, cyberattacks aimed at disrupting Ukraine’s government, military, critical infrastructure, and civilian services have ramped up. In 2025 alone, 4,867 cyberattacks were reported in Ukraine, a 13% increase from last year. This causes widespread damages and interrupts medical, banking, communal and other digital services, which in turn, has severe negative impacts for individuals, economy, society and public institutions as well as overall stability of Ukrainian cyberspace. Hostile cyber operations include destructive malware, phishing, denial-of-service attacks, as well as information warfare designed to spread chaos, steal sensitive data, and undermine public trust. These attacks target energy grids, telecommunications, financial systems, government websites, and media outlets, aiming to cripple Ukraine’s ability to function and resist.

To account for the above and other emerging challenges, the National Cybersecurity Coordination Centre (NCSCC), the key working body of the National Security and Defence Council of Ukraine, initiated a process of updating the National Cyber Security Strategy in 2025. With the support of GIZ, such a draft was completed and is now expected to form part of Ukraine’s national cybersecurity framework.

This year, the priority is seeing to the implementation of this strategy by engaging Ukrainian cyber experts to translate its strategic vision into practice. For the implementation of the National Cybersecurity Strategy a detailed roadmap incl. i.e. key activities and milestones, responsible institutions, expected results and monitoring framework and costing is required. Additionally, as one instrument of the National Cybersecurity Strategy, a national assessment mechanism, the so-called “National Barometer” shall be introduced and established. The barometer serves to collect, analyse and update data on cybersecurity human resources across sectors. The barometer should inform government decision-making regarding building a future-proof cybersecurity work force and accordingly inform future work force development efforts across different sectors.

- Tasks to be performed by the contractor

Based on above-outlined context, the contractor is asked to work on the following two aspects: the 1) Implementation Plan for the National Cybersecurity Strategy (short “Roadmap”) and 2) Development of the methodology for a dedicated national assessment mechanism (short “National Barometer”). GIZ have been asked to support this endeavour by engaging experts to deliver the actions.

The contractor is therefore responsible for providing the following services:

  - Tasks

The contractor is responsible for providing the following services

Task 1: Implementation Plan for National Cybersecurity Strategy (short “Roadmap”)

1. Desk Research, presentation of other (European) examples and process design

- The contractor is to research and analyse available materials (i.e. National cybersecurity strategy) as well as consider the detailed needs of the partners presented during a kick-off meeting with GIZ and NCSCC.

- Based on that, the contractor shall research and unpack other (European) examples and good practices of implementation plan and present those to NCSCC and potentially other stakeholders. Depending on the NCSCC’s feedback, relevant implementation practices shall be considered for the implementation of the implementation plan for Ukraine.

- The contractor is expected to suggest a process design for developing the implementation plan with regards to how other key institutions in the cybersecurity architecture in Ukraine shall be consulted and involved, what actions are needed to implement the strategy and how will their implementation be monitored throughout the years.

2. Stakeholder consultation

- The contractor is expected to facilitate consultations with key stakeholders (online and face-to-face) in the cybersecurity architecture of Ukraine, i.a. SSSCIP, CISO Campus, MinDigital, with regards to institutional expectations and roles regarding the implementation of the National Cybersecurity Strategy. The comprehensive list of stakeholders to be engaged will be provided by NCSCC.

- The results of these consultations shall be documented and presented to NCSCC.

3. Development of Roadmap

- Based on stakeholder consultations, consultations with NCSCC and consideration of other (European) examples of implementation plans, the contractor shall develop a first draft of the roadmap.

- The draft shall be shared and discussed in a (virtual) workshop with key stakeholders. Based on received feedback, the contractor shall finalise the roadmap.

- The contractor is to translate the Strategy’s intent into an operational, coherent, and actionable framework for building a new generation of cyber professionals.

- The contractor is to outline specific tasks, expected timelines, responsible institutions, costing and anticipated results for the implementation of the strategy.

- Task 2: Methodology for National Cyber Workforce Barometer (short “National Barometer”)

- Conduct Research and present findings

- The contractor shall conduct desk research on the following aspects:

  - Job roles and skillsets needed in Ukrainian cybersecurity institutions based on the ENISA Skills framework

  - Potential strategies to provide equal gender opportunities and inclusion in the cybersecurity market

  - Other European models analogous to a National Cyber Workforce Barometer. The research of these shall cover descriptions of review methodologies, relevant data sources, and the influence of such assessments on national policy.

  - Mapping of different methodologies relevant for establishing such a national assessment incl. analysis of readiness of Ukraine’s statistical infrastructure to support such a national assessment

- Where relevant, the contractor is expected to conduct stakeholder consultations with key institutions and experts in the cybersecurity workforce development in Ukraine, i.e. also to assess and get insights into suggestion for barometer’s review structure, data evaluation, and implementation procedures (minimum requirement: conduct one stakeholder consultation with one state institution relevant to the task). These stakeholders include i.a. different public institutions (e.g. Ministry for Education and Science, State Statistics Service of Ukraine) and the private sector. The comprehensive list of stakeholders to be engaged will be provided by NCSCC.

- The contractor shall present all findings and recommendations to NCSCC (and potentially other stakeholders)

- Design and validation of methodology for the National Cyber Workforce Barometer

- Based on the initial research and assessment phase, the contractor is to develop a suggested methodology for the cyber workforce barometer.

- The contractor is to ground this methodology in best international practice, with particular emphasis on European approaches as mentioned above.

- The draft methodology shall be shared and discussed with NCSCC and other stakeholders (to be defined by NCSCC) in the context of a validation process.

- Based on feedback, a final draft of the methodology shall be prepared and presented.

- Cross-cutting: Collaboration with other Contractors and Project Partners

- The contractor is to coordinate regular meetings with the NCSCC including when relevant GIZ and the international experts (GIZ can support in matchmaking with international experts) to discuss detailed expectations, questions for clarification and possible (re-)alignment if needed

- The contractor is expected to coordinate exchanges with other international experts involved in the project.

- The contractor is to actively participate in content validation and quality assurance throughout the project. The contractor’s involvement is crucial to maintaining the integrity and applicability of the material and to ensure that the content is suitable for the intended use.

- For each final product (Roadmap and National Barometer) up to two feedback loops with GIZ and the implementing partner (NCSCC) are foreseen.

- Final products are to be made available in a final edited version in English and Ukrainian.

Certain milestones, as laid out in the table below, are to be achieved during the contract term:

| Milestones/process steps/partial services | Anticipated deadline/place/person responsible |
| --- | --- |
| Kick-Off meeting with GIZ and NCSCC | 01 July 2026 / virtual / contractor |
| Presentation of suggested design approach for both products | 13 July 2026 / virtual / contractor |
| Presentation of results of stakeholder consultations for both products | 13 August 2026 / virtual / contractor |
| Presentation of draft roadmap and methodology | 13 October / virtual / contractor |
| Final draft and discussion | 13 November 2026 / virtual / contractor |
| Final delivery of approved Roadmap and National Barometer | 30 November 2026 / virtual / contractor |
| Closing discussion and brief presentation to GIZ | 01 December 2026 / virtual / contractor |

The contract duration is from 30 June 2026 till 15 December 2026.

  - Deliverables and Reporting:

The Contractor will be responsible for the following:

| Reporting/ Deliverable | Requirements to the format | Anticipated period, by |
| --- | --- | --- |
| Implementation Plan for the National Cybersecurity Strategy |  |  |
| - Presentation of research results, European examples and process design | Oral presentation including presentation slides for visualization (pptx file) | 13 July 2026 |
| - Presentation of results of stakeholder consultations | Documentation (word) with executive summary of key points from stakeholder consultations | 13 August 2026 |
| - Presentation of draft roadmap | Submission of draft results (word) | 13 October 2026 |
| - Documentation of stakeholders’ validation of draft | Oral presentation including details on results of validation process, (pptx file) | 30 October 2026 |
| - Final version of implementation plan | Final product in pdf format as per mutually agreed formatting requirements and scope Final version in English and Ukrainian | 30 November 2026 |
| Methodology for the National Cyber Workforce Barometer |  |  |
| - Presentation of research results incl. European reference models | Oral presentation including presentation slides for visualization | 13 July 2026 |
| - Documentation of stakeholder consultations | Documentation (word) of up to 3 pages with executive summary of key points from stakeholder consultations | 13 August 2026 |
| - Draft methodology for national barometer | Submitted in word format for feedback and revisions | 13 October 2026 |
| - Documentation of feedback and validation of draft methodology | Oral presentation (Power Point) including details on results of validation process | 30 October 2026 |
| - Final version of methodology for barometer | Final version submitted in pdf format as per mutually agreed formatting requirements and scope | 30 November 2026 |

- Concept (technical-methodological design)

In the bid, the tenderer is required to show how the objectives defined in Chapter 2 (Tasks to be performed) are to be achieved, if applicable under consideration of further method-related requirements (technical-methodological concept). In addition, the tenderer must describe the project management system for service provision.

Note: The numbers in parentheses correspond to the lines of the technical assessment grid.

## Technical-methodological concept

Strategy (1.1): The tenderer is required to consider the tasks to be performed with reference to the objectives of the services put out to tender (see Chapter 1 Context) (1.1.1). Following this, the tenderer presents and justifies the explicit strategy with which it intends to provide the services for which it is responsible (see Chapter 2 Tasks to be performed) (1.1.2).

The tenderer is required to present the actors relevant for the services for which it is responsible and describe the cooperation (1.2) with them.

The tenderer is required to present and explain its approach to steering the measures with the project partners (1.3.1).

The tenderer is required to describe the key processes for the services for which it is responsible and create an operational plan or schedule (1.4.1) that describes how the services according to Chapter 2 (Tasks to be performed by the contractor) are to be provided. In particular, the tenderer is required to describe the necessary work steps and, if applicable, take account of the milestones and contributions of other actors (partner contributions) in accordance with Chapter 2 (Tasks to be performed) (1.4.2).

- Personnel concept (proposed staff)

The Contractor is required to provide personnel who are suited to filling the positions described, on the basis of their CVs (see Chapter 10), the range of tasks involved and the required qualifications.

The personnel must be provided for all positions, otherwise, the bid will be disqualified. Each expert can hold only one position, multiple position holding is not permitted.

The below specified qualifications represent the requirements to reach the maximum number of points in the technical assessment.

## Expert 1

Tasks of Expert 1

- Overall responsibility for the advisory packages of the contractor (quality and deadlines)

- Coordinating and ensuring communication with GIZ, partners and others involved in the project

- Personnel management, in particular coordination with key expert in order to ensure smooth completion of deliverables and coordination with external stakeholders

- Regular reporting in accordance with deadlines

- Submission of invoices and reporting documents to GIZ

- Responsible for Delivery of Task 1: research, development and validation of implementation plan for cybersecurity strategy (see Chapter 2.1)

- Supporting delivery of Task 2: development of methodology for national barometer

Qualifications of Expert 1

- Education/training (2.2.1): university degree (German ‘Diplom’/Master in Social Science (Political Science, Statistics, International Relations, Security Studies and the like), Economics, Business, or IT Studies

- Language (2.2.2): C1-level language proficiency in English (5/10 points), C1-level language proficiency in Ukrainian (5/10 points)

- General professional experience (2.2.3): 7 years of professional experience in cybersecurity policy (development and implementation)

- Specific professional experience (2.2.4): 5 years in research, policy analysis or consultation in the field of cybersecurity, information technology or government consulting

- Leadership/management experience (2.2.5): 5 years of management/leadership experience as project team leader or manager in a company

- Regional experience (2.2.6): 3 years of experience in projects in Eastern Europe (region), of which 2 years in projects in Ukraine (country)

- Other (2.2.8): 2 years track record of conducting analytical studies, writing reports on cyber policy and engaging with European cybersecurity models (strategies, workforce development)

Expert 2

Tasks of expert 2 (see chapter 2.1)

- Responsible for delivery of Task 2: Development of methodology for national barometer

- Supporting delivery of Task 1: development of Roadmap

Qualifications of Expert 2

- Education/training (2.3.1): university degree (master) in Social Science (Political Science, Statistics, International Relations, Security Studies and the like), Economics, Business, or IT Studies

- Language (2.3.2): C1-level language proficiency in English (5/10 points), C1-level language proficiency in Ukrainian (5/10 points)

- General professional experience (2.3.3): 5 years of professional experience in cybersecurity workforce development

- Specific professional experience (2.3.4): 3 years in research, policy analysis or consultation in the field of cybersecurity information technology or government consulting

- Regional experience (2.3.6): 2 years of experience in projects in Eastern Europe (region), of which 1 year in projects in Ukraine (country)

- Other (2.3.8): 2 years track record of conducting analytical studies, writing reports on cyber policy and engaging with European cybersecurity models (strategies, workforce development).

Soft skills of team members

In addition to their specialist qualifications, the following qualifications are required of team members:

- Team skills

- Initiative

- Communication skills

- Socio-cultural skills

- Efficient, partner- and client-focused working methods

- Interdisciplinary thinking

# Costing requirements

## Assignment of personnel and travel expenses – Not applicable

Specification of inputs for Contracts for services:

| Fee days | Unit of measurement | Number of experts | Total number of days | Comments (if any) |
| --- | --- | --- | --- | --- |
| Expert 1 |  | 1 | 55 |  |
| Expert 2 |  | 1 | 55 |  |
| Other costs | Unit of measurement | Quantity |  | Comments (if any) |
| Flexible remuneration |  |  |  | A budget of 142.100,00 UAH is foreseen for flexible remuneration and the aim is to avoid contract amendments. It could be used for extra expert days since the entire contract only covers costs for expert days and no other cost items. Please incorporate this budget into the price schedule. Use of the flexible remuneration item requires prior written approval from GIZ. |

## There is no contractual obligations to use up the full days/travel or budgets. The number of days/travel and the budgets will be contractually agreed as maximum amounts.

# Inputs of GIZ or other actors

The contractor will be required to interact with other external stakeholders from the Ukrainian and potentially European cybersecurity and policy sector. The contractor will be required to coordinate this line of cooperation within the frame set by this contract. Additionally, GIZ and the NCSCC shall be updated regularly regarding the planned next steps with external stakeholders. GIZ will ensure that the contracted services overall contribute towards the agreed upon logframe by respective commissioning parties (European Union, German Federal Foreign Office).l

- Financial provision

  - Contract value

The contract value shall be calculated according to the format of the financial bid (price schedule).

7.2. Financial bid (price schedule)

The total cost of the Contract is set in UAH, including all direct and related expenses, taxes and fees, but including VAT (if applicable).

All costs connected to the contract implementation, e.g. connected management staff, should be covered according to the received amount of the total value of the Contract. No additional budget lines are allowed.

7.3 Payment Conditions

- The Contractor shall be paid 100% post payment upon performance in the agreed instalments with one interim payment after three months and one final payment once all work is completed.

- All the payments shall be done exclusively in the national currency of Ukraine (UAH) by means of a bank transfer to the bank account of the Contractor;

- All the activities shall be done exclusively within the timeframe of the Contract;

- All the payments shall be done exclusively for the actually performed works/services (“up to”), on the ground of original invoices, acts of acceptance, service entry sheet (LERF) and timesheets, submitted in original form within 15 working days after their submission by the Contractor and acceptance by GIZ. The invoice is considered not accepted for payment in case of errors and/or provision of an incomplete package of documents for payment

  - Requirements to the submission of the financial reporting documents

- Originals of Invoices, acts of acceptance, service entry sheet (LERF) and timesheets, etc. shall be submitted to the address of the GIZ Project together with the technical documents (reporting/ deliverables) and other financial supporting documents as and if stipulated by the Contract.

- Each invoice and act of acceptance shall contain the Project Number, contract number and the percentage for cost split as follows:

- G-012216-003 (50%)

- G-012216-013 (50%)

- By submitting the Invoice the Contractor should indicate (in the invoice) whether the Contractor is a Single Tax Payer (e.g. 5%, 2%) or a VAT Payer (20%);

Timesheet standard template can be found here https://www.giz.de/sites/default/files/media/els-document/2025-09/time-record-template-days-and-hourly.xls

Act of acceptance for completed works /services standard template can be found here: https://www.giz.de/sites/default/files/media/els-document/2026-03/act-service-acceptance-final_0.doc

- Other Provisions

  - General

The Contract will be signed by the Parties in original form. Each Party agrees to provide the other Party with the original signed Contract and annexes. In this case, the Party that sent the Contract is responsible for the authenticity of the signatures of its authorized representatives and imprint of seal (if any).

The implementation of activities under present Contract can be started only after the Contact enters in force.

At the same time, the Period of Assignment, during which the Contractor is anticipated to work in order to perform the Contract, is defined by the Article 3 of this Contract.

Implementation of any activities under the present Contract /Supplement to this Contract (if any) can be started only after the Contact/Supplement (if any) enters in force and must take place only during the Period of Assignment.

Costs that are incurred outside the Period of Assignment are not eligible.

With signing of this contract, the parties are fully aware of the respective GIZ provisions, namely General terms and conditions of contract for supplying services and work on behalf of the Deutsche Gesellschaft fur Internationale Zusammenarbeit GmbH in Ukraine, Code of Conduct for Contractors of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH and Supplements to General Terms of contract governing Contracts with Appraisers/Firms of Consultants (local) published on the link Ukraine Tenders | GIZ (section “Terms of procurement of services”/ секція “Умови закупівель послуг”) and such provisions shall be binding on the parties as if stated in full in this agreement.

On the date of signing this Contract, the Contactor confirms that in accordance with the Tax Code of Ukraine, the Contractor is/is not (shall be specified at the time of contract preparation by the procurement unit responsible for contract preparation) a payer of value added tax under general conditions.

In case if on the date of Contract signing the Contractor is not registered as a VAT payer and during execution of the Contract the Contractor becomes registered as a VAT payer, and the given procurement of services/ works upon the Contract shall not be determined free from VAT,  the cost of the Contract remains unchanged and is to be considered with VAT.

The Contractor shall be responsible for all taxes and other payments according to the Ukrainian law. Taxes, levies or fees to the Government of Ukraine shall be paid by the Contractor.

Contact person from GIZ side responsible for contract implementation and communication with the Contractor partnership.cybersecurity@giz.de  (Lisa Hiemer-Maqoma & Merle Schneefuss)

The Contractor shall be solely responsible for all the security issues according to the own security concept during the implementation of the Contract. GIZ shall not be liable and/or responsible for any damages and/or injuries occurred during the implementation of the Contract by any Person directly or indirectly involved into the implementation of the Contract and/or by any other third Person.

The Contractor is obliged to provide the originals of documents indicated in the special agreement at his own expense.

Additionally, the Contractor must:

- be a registered legal entity/private entrepreneur in Ukraine;

- not be on the sanctions list of Ukraine, the EU, the UN;

- ensure that the final beneficiaries/participants are not on the sanctions list of Ukraine, the EU, the UN;

- not be in the process of termination;

- not be registered on temporary occupied territories of Ukraine;

- not have the ultimate beneficial owner, member or participant (shareholder), having a share in the authorized capital of 10 percent or more, which is the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran, a citizen of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran except for those who live on the territory of Ukraine on legal grounds, or a legal entity created and registered in accordance with the legislation of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran.

GIZ reserves the right to verify the information at any time. The tenderer confirms that he agrees to the processing of personal data in accordance with the provisions of the EU General Data Protection Regulation (GDPR) and the Law of Ukraine "On the Protection of Personal Data" No. 2297-VI dated 01.06.2010.

  - VAT Exemption – Not applicable

# Outsourced processing of personal data

The performance of the contract will be associated with the processing of personal data by the contractor, such as (but not limited to) names and contact information. The contractor will alone define the nature of such data and how such processing is carried out. For this, the contractor shall act as an independent DATA CONTROLLER and must alone comply with ALL applicable data protection obligations, including those stemming from regional and local laws. The contractor shall process personal data only when a given goal cannot be reasonably attained without such data. The data protection principles such as lawfulness, data minimization, accuracy, purpose limitation, storage limitation, transparency, integrity and confidentiality, and accountability, as well as the numerous rights of the data subject must be observed. The GIZ is NOT in any way responsible for such processing.

Whenever the contractor executes the instructions of a partner to the GIZ with regard to such processing, the partner shall be the data controller, and the data processing shall be carried out in accordance with the partner’s instructions as well as laws and standards to which it is subject. If the contractor is not subject to the GDPR and the applicable laws do not contain any explanation on the data protection principles and rights mentioned here, the definitions and meanings provided by the GDPR (Regulation (EU) 2016/679) should be considered.

- Requirements to the format of the bid

  - Documents to be submitted

    - Technical bid

Tenderers must provide the following documents:

- a technical bid containing a description of the methodology proposed in relation to the identified tasks. Technical bid must be signed and stamped (if stamp is used);

- tentative work plan (see also 1.4.1 in technical assessment);

- CVs of all experts with relevant work experience, qualifications (education).

The structure of the technical bid must correspond to the structure of the ToRs. In particular, the detailed structure of the concept (Chapter 3) should be organised in accordance with the positively weighted criteria in the assessment grid (not with zero). The technical bid must be legible (font size 11 or larger) and clearly formulated. It must be drawn up in English (language).

The complete technical bid must not exceed 10 pages (excluding CVs). If one of the maximum page lengths is exceeded, the content appearing after the cut-off point will not be included in the assessment. External content (e.g. links to websites) will also not be considered.

The CVs of the personnel proposed in accordance with Chapter 4 of the ToRs must be submitted using the format specified in the terms and conditions for application (if such format of CV is set). The CVs shall not exceed 4 pages each. They must clearly show the position and job the proposed person held in the reference project and for how long. The CVs must be drawn up in English.

The technical bid must not include any financial information such as daily fees for experts or any other payments. Otherwise, the bid will be disqualified.

    - Financial bid (Price schedule)

The financial bid must include the costs associated with the implementation of the assignment and must be provided according to the format provided in the tender documentation.

Financial bid (price schedule) must be signed and stamped (if stamp is used).

    - Registration documents of the tenderer

Shall be provided according to the requirements of tender documentation

The tenderer must:

- be a registered legal entity/private entrepreneur in Ukraine;

- not be on the sanctions list of Ukraine, the EU, the UN;

- ensure that the final beneficiaries/participants are not on the sanctions list of Ukraine, the EU, the UN;

- not be in the process of termination;

- not be registered on temporary occupied territories of Ukraine;

- not have the ultimate beneficial owner, member or participant (shareholder), having a share in the authorized capital of 10 percent or more, which is the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran, a citizen of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran except for those who live on the territory of Ukraine on legal grounds, or a legal entity created and registered in accordance with the legislation of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran.

GIZ reserves the right to verify the information at any time. The tenderer confirms that he agrees to the processing of personal data in accordance with the provisions of the EU General Data Protection Regulation (GDPR) and the Law of Ukraine "On the Protection of Personal Data" No. 2297-VI dated 01.06.2010.

- Option

After the services put out to tender have been completed, important elements of these tasks can be continued or extended. Specifically:

  - Type and scope

The contractor is responsible for providing the following optional services:

- Implementation of roadmap for cybersecurity strategy: Additional consulting services to NCSCC on i.a. coordination of stakeholders, sequencing of activities and monitoring of the implementation of the developed roadmap for the cybersecurity strategy upon request

- Implementation of methodology for barometer for cybersecurity jobs and skills gap: Additional consulting services to NCSCC on i.a. operational considerations, stakeholder coordination and data management for the implementation of the developed methodology for the barometer

  - Deliverables and Reporting:

The Contractor will be responsible for the following optional services:

| # | Reporting/ Deliverable | Requirements to the format | Anticipated period, by |
| --- | --- | --- | --- |
| 1 | Implementation of cybersecurity strategy roadmap | Report with details on implemented steps of roadmap; Will be mutually agreed by both parties in written | May 2027 |
| 2 | Implementation of methodology for workforce barometer | Report with details on implemented steps of methodology; Will be mutually agreed by both parties in written | May 2027 |

## Requirements

Exercising the option will depend on additional partner needs and positive feedback on prior work. The decision on continuation is expected to be made in the period of Q4 2026. If the option is exercised, it is anticipated that the contract term will be extended to June 2027 (if the project’s commission is extended).

The option will be exercised by means of a contract extension on the basis of the individual approaches already offered.

  - Quantitative requirements for the optional services

Specification of inputs

## 1 for contracts for services:

| Fee days | Unit of measurement | Number of experts | Total number of days | Comments (if any) |
| --- | --- | --- | --- | --- |
| Designation of Expert 1 |  | 1 | 20 |  |
| Designation of Expert 2 |  | 1 | 20 |  |
| Other costs | Unit of measurement | Quantity |  | Comments (if any) |
| Flexible remuneration |  |  |  | A budget of 51.700,00 UAH is foreseen for flexible remuneration. It could be used for extra expert days since the entire contract only covers costs for expert days and no other cost items. Please incorporate this budget into the price schedule. Use of the flexible remuneration item requires prior written approval from GIZ. |

There is no contractual right to use up the full days/travel or budgets. The number of days/travel and the budgets will be contractually agreed as maximum amounts.

Requirements on the format of the bid for the option

Price of the option shall be indicated separately from the price of main service.

https://www.enisa.europa.eu/publications/european-cybersecurity-skills-framework-role-profiles