| EDIH services catalogue development and integration into Diia.Business Portal | Project number/ cost centre: G-012132-002 Output: 12132010000 |
| --- | --- |

Terms of reference

- List of abbreviations

DT4SME GIZ project “Digital Transformation of SMEs in EaP countries

SMEs small and medium size enterprises

EaP Eastern Partnership

EU European Union

EDIH European Digital Innovation Hub

AVB	General terms and conditions of contract (‘local terms and conditions’) for supplying services and work on behalf of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH in Ukraine

ToRs	Terms of reference

- Context

The project “Digital Transformation of SME in EaP countries” (DT4SME) is aimed at strengthening the competitiveness of SMEs in EaP countries with regards to digital transformation. Through better access to innovative technologies, skills and services across value chains, the project supports the creation of a conducive business environment for technological transformation of SMEs in competitive sectors. This will result in an increased performance of companies, in particular SMEs, to become more competitive with regard to their business/production processes, products and services by using digital technologies.

Besides addressing the digital transformation needs of SMEs, the project also involves actors at the macro level to improve the overall framework conditions for the promotion of innovations and digitalisation of SMEs. As such, the project supports the development of a more beneficial operational framework for innovative business models, thus strengthening the countries capacities for collaborating on advanced technology solutions in the joint regional and EU projects, following the best EU practices, including support to setup of (European) Digital Innovation Hubs network which main task will be to increase innovative level of private sector and improve access to modern technologies and skills via their digital services.

In light of this, it’s important develop a page about the EDIH on the national Diia.Business portal, along with functionalities for ordering services, with a view to promoting European digitalisation initiatives. The development of this page is a win-win situation both for national Diia.Business portal (the opportunity to provide more services to SMEs, attract additional traffic, and offer additional content on digitalisation) and for the EDIHs (an additional channel for attracting clients and raising awareness among SMEs about the initiative).

- Tasks to be performed by the contractor

  - Tasks

The contractor is responsible for providing the following work:

Development of EDIH services catalogue

Development of a webpage section within existing Diia.Business portal (https://business.diia.gov.ua/) which will contain information in Ukrainian and English versions:

- Description of EDIHs

- Catalogue of their services with the option for users to order them,

- EDIH events calendar,

- Personal account for EDIH representatives to manage service orders

Detailed webpage section logic described in Annex 1.

Certain milestones, as laid out in the table below, are to be achieved during the contract term:

| Milestones/partial works | Anticipated deadline/place/person responsible | Criteria for acceptance |
| --- | --- | --- |
| Developed webpage section for EDIHs on Diia.Business Portal | 30.10.2026/online/contractor | Developed webpage include all necessary sections and functionality to place information about 10 EDIHs and their main services, event calendar, user cabinet in both languages (English and Ukrainian) works completion must be checked and approved by GIZ project representative |

Period of assignment is from 15.08.2026 till 30.11.2026.

  - Deliverables and Reporting:

The Contractor will be responsible for the following:

| Reporting/ Deliverable # | Requirements to the format | Anticipated period, by |
| --- | --- | --- |
| Webpage section for EDIHs on Diia.Business Portal | Developed webpage link include all necessary sections and functionality to place information about 10 EDIHs and their main services, event calendar, user cabinet in both languages (English and Ukrainian) | 30.10.2026 |
| Final report | Report which describes all performed works and functionality of created webpage (10-15 pages, Ukrainian language, pdf format) | 30.10.2026 |

- Concept (technical-methodological design)

In the bid, the tenderer is required to show how the objectives defined in Chapter 2 (Tasks to be performed) are to be achieved, if applicable under consideration of further method-related requirements (technical-methodological concept). In addition, the tenderer must describe the project management system for service provision.

Note: The numbers in parentheses correspond to the lines of the technical assessment grid.

## Technical-methodological concept

Strategy (1.1): The tenderer is required to consider the tasks to be performed with reference to the objectives of the services put out to tender (see Chapter 1 Context) (1.1.1). Following this, the tenderer presents and justifies the explicit strategy with which it intends to provide the services for which it is responsible (see Chapter 2 Tasks to be performed) (1.1.2).

The tenderer is required to describe the key processes for the services for which it is responsible and create an operational plan or schedule (1.4.1) that describes how the services according to Chapter 2 (Tasks to be performed by the contractor) are to be provided.

- Personnel concept (proposed staff)

The Contractor is required to provide personnel who are suited to filling the positions described, on the basis of their CVs (see Chapter 10), the range of tasks involved and the required qualifications.

If the Contractor provides fewer experts than the number of positions described, the experts will be assessed for all requirements and qualifications for all positions they are intended to cover.

The below specified qualifications represent the requirements to reach the maximum number of points in the technical assessment.

## Team leader

Tasks of the team leader

- Overall responsibility for task implementation (quality and deadlines)

- Coordinating and ensuring communication with GIZ, Diia.Business Portal representatives others involved in the project

- Personnel management, expert short-term pool coordination, planning and steering of assignments and supporting overall project implementation

- Regular reporting in accordance with deadlines

Qualifications of the team leader

- Education/training (2.1.1): university degree (Master / Specialist) in Economics, Finance or Business Administration, IT, Engineering

- Language (2.1.2): B1-level language proficiency in English

- General professional experience (2.1.3): 7 years of professional experience in IT sector

- Specific professional experience (2.1.4): 2 years of experience  in developing Diia. Business platform elements

- Leadership/management experience (2.1.5): 2 years of management/leadership experience as project team leader or manager in a company

## Short-term expert pool with minimum 4, maximum 5 members

Please send a CV for each pool member (see below Chapter 10) Requirements on the format of the bid). An indicative list of the experts’ professions/specialisations (can be adjusted by the Contractor): Backend Developer, Frontend Developer, QA Engineer, DevOps Engineer

Tasks of the short-term expert pool

- Planning and implementation of task according to section 2 and Annex 1 of the ToR

- Ensure regular information exchange and response with GIZ project and involved beneficiaries

Qualifications of the short-term expert pool

- Education/training (2.6.1): all experts with university (Master / Specialist) in IT, Engineering

- General professional experience (2.6.3): all experts with 4 years of professional experience in IT sector,

- Specific professional experience (2.6.4): all experts with 1 year of professional experience in developing digital platforms

# Costing (quantitative) requirements

## Assignment of personnel and travel expenses – Not Applicable

## contracts for works:

The following basic calculations for the contract for works are a reference value based on the acceptance criteria for each partial work/milestone specified in Chapter 2 (Tasks to be performed by the contractor).

Since the contract to be concluded is a contract for works, we would ask you to offer your services at a lump sum price.

| Milestones/partial works | Estimated expert days for orientation | Anticipated deadline/place/person responsible |
| --- | --- | --- |
| Webpage for EDIHs on Diia.Business Portal | Team leader – 43 expert-days Expert pool – 86 expert-days | 30.10.26 / online / Contractor |

# Inputs of GIZ or other actors – Not Applicable

- Financial provisions

  - Contract value

The contract value shall be calculated according to the format of the financial bid (price schedule).

  - Financial bid (price schedule)

The total cost of the Contract is set in UAH, including all direct and related expenses, taxes and fees, incl. VAT (if applicable).

All costs connected to the contract implementation, e.g. connected management staff, should be covered according to the received amount of the total value of the Contract. No additional budget lines are allowed.

  - Payment Conditions

- The Contractor shall be paid 100% post payment upon performance against one final invoice.

- All the payments shall be done exclusively in the national currency of Ukraine (UAH) by means of a bank transfer to the bank account of the Contractor;

- All the activities shall be done exclusively within the timeframe of the Contract;

- All the payments shall be done exclusively for the actually performed works/services (“up to”), on the ground of original invoices, acts of acceptance, service entry sheet (LERF) and, submitted in original form within 15 working days after their submission by the Contractor and acceptance by GIZ. The invoice is considered not accepted for payment in case of errors and/or provision of an incomplete package of documents for payment

  - Requirements to the submission of the financial reporting documents

- Originals of Invoices, acts of acceptance, service entry sheet (LERF) and, etc. shall be submitted to the address of the GIZ Project together with the technical documents (reporting/ deliverables) and other financial supporting documents as and if stipulated by the Contract. If the prices in the contract are specified in foreign currency, the Contractor is obliged to indicate prices in all invoices and/or acts of acceptance in two currencies: in foreign currency and in the equivalent amount in UAH and to indicate applied currency exchange rate in accordance with Contract conditions.

- Each invoice and act of acceptance shall contain the Project Number, contract number

- By submitting the Invoice the Contractor should indicate (in the invoice) whether the Contractor is a Single Tax Payer (e.g. 5%, 2%) or a VAT Payer (20%);

Act of acceptance for completed works /services standard template can be found here: https://www.giz.de/sites/default/files/media/els-document/2026-03/act-service-acceptance-final_0.doc

- Other Provisions

  - General

The Contract will be signed by the Parties in original form. Each Party agrees to provide the other Party with the original signed Contract and annexes. In this case, the Party that sent the Contract is responsible for the authenticity of the signatures of its authorized representatives and imprint of seal (if any).

The implementation of activities under present Contract can be started only after the Contact enters in force.

At the same time, the Period of Assignment, during which the Contractor is anticipated to work in order to perform the Contract, is defined by the Article 3 of this Contract.

Implementation of any activities under the present Contract /Supplement to this Contract (if any) can be started only after the Contact/Supplement (if any) enters in force and must take place only during the Period of Assignment.

Costs that are incurred outside the Period of Assignment are not eligible.

With signing of this contract, the parties are fully aware of the respective GIZ provisions, namely General terms and conditions of contract for supplying services and work on behalf of the Deutsche Gesellschaft fur Internationale Zusammenarbeit GmbH in Ukraine, Code of Conduct for Contractors of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH published on the link  Ukraine Tenders | GIZ (section “Terms of procurement of services”/ секція “Умови закупівель послуг”) and such provisions shall be binding on the parties as if stated in full in this agreement.

On the date of signing this Contract, the Contactor confirms that in accordance with the Tax Code of Ukraine, the Contractor is/is not (shall be specified at the time of contract preparation by the procurement unit responsible for contract preparation) a payer of value added tax under general conditions.

In case if on the date of Contract signing the Contractor is not registered as a VAT payer and during execution of the Contract the Contractor becomes registered as a VAT payer, and the given procurement of services/ works upon the Contract shall not be determined free from VAT,  the cost of the Contract remains unchanged and is to be considered with VAT

The Contractor shall be responsible for all taxes and other payments according to the Ukrainian law. Taxes, levies or fees to the Government of Ukraine shall be paid by the Contractor.

Contact person from GIZ side responsible for contract implementation and communication with the Contractor _______ (indicate name/-s, surname/-s, phone/-s, e-mail/-s) (shall be specified at the time of contract preparation by the procurement unit responsible for contract preparation)

The Contractor shall be solely responsible for all the security issues according to the own security concept during the implementation of the Contract. GIZ shall not be reliable and/or responsible for any damages and/or injuries occurred during the implementation of the Contract by any Person directly or indirectly involved into the implementation of the Contract and/or by any other third Person.

The Contractor is obliged to provide the originals of documents indicated in the special agreement at his own expense.

Additionally, the Contractor must:

- be a registered legal entity/private entrepreneur in Ukraine;

- not be on the sanctions list of Ukraine, the EU, the UN;

- ensure that the final beneficiaries/participants are not on the sanctions list of Ukraine, the EU, the UN;

- not be in the process of termination;

- not be registered on temporary occupied territories of Ukraine;

- not have the ultimate beneficial owner, member or participant (shareholder), having a share in the authorized capital of 10 percent or more, which is the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran, a citizen of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran except for those who live on the territory of Ukraine on legal grounds, or a legal entity created and registered in accordance with the legislation of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran.

GIZ reserves the right to verify the information at any time. The tenderer confirms that he agrees to the processing of personal data in accordance with the provisions of the EU General Data Protection Regulation (GDPR) and the Law of Ukraine "On the Protection of Personal Data" No. 2297-VI dated 01.06.2010.

  - VAT Exemption – Not Applicable

# Outsourced processing of personal data – Not Applicable

- Requirements to the format of the bid

  - Documents to be submitted

    - Technical bid

Tenderers must provide the following documents:

- a technical bid containing a description of the methodology proposed in relation to the identified tasks. Technical bid must be signed and stamped (if stamp is used)

- CVs of all experts with relevant work experience, qualifications (education)

The structure of the technical bid must correspond to the structure of the ToRs. In particular, the detailed structure of the concept (Chapter 3) should be organised in accordance with the positively weighted criteria in the assessment grid (not with zero). The technical bid must be legible (font size 11 or larger) and clearly formulated. It must be drawn up in Ukrainian (language).

The complete technical bid must not exceed 10 pages (excluding CVs). If one of the maximum page lengths is exceeded, the content appearing after the cut-off point will not be included in the assessment. External content (e.g. links to websites) will also not be considered.

The CVs of the personnel proposed in accordance with Chapter 4 of the ToRs must be submitted using the format specified in the terms and conditions for application (if such format of CV is set). The CVs shall not exceed 3 pages each. They must clearly show the position and job the proposed person held in the reference project and for how long. The CVs must be drawn up in Ukrainian language.

The technical bid must not include any financial information such as daily fees for experts or any other payments. Otherwise, the bid will be disqualified.

    - Financial bid (Price schedule)

The financial bid must include the costs associated with the implementation of the assignment and must be provided according to the format provided in the tender documentation.

Financial bid (price schedule) must be signed and stamped (if stamp is used).

    - Registration documents of the tenderer

Shall be provided according to the requirements of tender documentation.

The tenderer must:

- be a registered legal entity/private entrepreneur in Ukraine;

- not be on the sanctions list of Ukraine, the EU, the UN;

- ensure that the final beneficiaries/participants are not on the sanctions list of Ukraine, the EU, the UN;

- not be in the process of termination;

- not be registered on temporary occupied territories of Ukraine;

- not have the ultimate beneficial owner, member or participant (shareholder), having a share in the authorized capital of 10 percent or more, which is the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran, a citizen of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran except for those who live on the territory of Ukraine on legal grounds, or a legal entity created and registered in accordance with the legislation of the Russian Federation, the Republic of Belarus, the Islamic Republic of Iran.

GIZ reserves the right to verify the information at any time. The tenderer confirms that he agrees to the processing of personal data in accordance with the provisions of the EU General Data Protection Regulation (GDPR) and the Law of Ukraine "On the Protection of Personal Data" No. 2297-VI dated 01.06.2010.

- Annexes

Annex 1 – Concept of EDIH services catalogue (In English and Ukrainian)

Annex 1 (English version)

# Current status

The portal has already published basic information about the Digital Europe program, its calls, basic information about the EDIHs (brief description and contacts), and there is also a database of articles related to digitalization, including the EDCIT.

Currently, this information is not structured and does not allow for direct interaction with the EDIHs within the framework of a single window.

# Functionality

The development of additional functionality for Diia.Business will take place as follows:

- Development of pages containing information about the EDIH, a catalogue of services with the possibility of ordering them by users, a catalogue of events, a personal account of the EDIH representative to be able to process ordered services;

The proposed page design is available at the link .

### For users

It is planned to develop a page that should be displayed in the main menu and footer and contain the following two main subsections (in addition to the mandatory header and footer), which are changed by a switch: "EDIH Services" and "About EDIH".

#### "EDIH Services"

- hero block;

  - A text block (or blocks) containing basic information about the services, their purpose, order conditions, etc.;

- filter panel;

  - filtering by type of service (consultation, development, test before invest, etc.), by region of availability, target audience;

- service panel;

  - List of blocks with basic information about each individual service and a link to its page;

- pagination block;

- information blocks;

  - Blocks that will contain information for EDIHs regarding the provision of services on the Diia.Business portal, as well as other official information;

- block for disclaimer and logos;

#### "About EDIHs"

- hero block;

  - A text block (or blocks) containing basic EDIH information;

- filter panel;

  - filtering by availability region;

- EDIH panel;

  - List of blocks with basic information about each individual EDIH and a link to its page;

- pagination block;

- information blocks;

  - Blocks containing information for EDIH and consortium members, as well as other official information;

- block for disclaimer and logos;

For the pages "EDIH Services" and "About EDIH", after the disclaimer block and before the footer, it is planned to develop a feed of events related to EDIH. The feed of events should be based on the "Events " section and display only those events that are related to EDIH (using a special field in the Administrative Panel).

#### Service page

It is planned to develop a page that should contain (in addition to the mandatory header and footer), the following blocks:

- hero block;

  - A block containing the name of the service and brief information about the provider (name and/or logo of the EDIH);

- basic information about the service;

  - Information about the service itself, its value, duration of provision, terms of provision, etc.;

- additional information about the service;

  - mandatory block with additional information about the service;

- call to action block;

  - block with a service order button (available after registration and authorization);

- information block;

  - disclaimer;

#### EDIH page

It is planned to develop a page that should contain (in addition to the mandatory header and footer), the following blocks:

- hero block;

  - A block containing the name and logo of the EDIH, as well as brief information;

- basic information about EDIH;

  - Detailed information about EDIH: specialization, location, contacts, etc.;

  - Photogallery (optional)

  - Block with logo, link to website and social networks;

- service panel;

  - a block with a list of all services provided by these EDIH;

- information block;

#### Service order form

It is planned to develop a unified service order form that is available to users who have registered and logged in to Diia.Business. The form should contain a basic set of fields that are necessary for the EDIH to start providing the service.

All ordered services should be displayed in the user's Personal Account along with a list of other services and the ability to track their status and receive additional information (comments, materials, etc.).

#### English version of the pages

It is planned to integrate the above pages and tools ("EDIH Services" , "About EDIH" , Service Page , EDIH Page , Order Form ) and the international (English) version of the portal while maintaining similar functionality and using the English language.

Access to the specified pages should be via the main menu, the footer menu, and a widget on the main page (according to the proposed design , instead of the “Export to Ukraine Catalogue” widget).

The service order form may have differences in fields; the required fields for ordering services will be specified during development.

### For EDIH representatives

It is planned to develop an additional role of "EDIH" in the personal account. The portal administrator grants the additional role to the selected user in the administrative panel.

This role adds the following functions to the user:

- Ability to see information about ordered services, including data in the application;

- Ability to change the status of the service: ""Rejected", "In progress", "Provided".

- Ability to redirect the request to another hub if the client's request more closely matches the specialization of colleagues from another EDIH;

- The ability to leave comments and/or additional materials that arise during the provision of the service or as a result of the provision of the service;

- If several users have the role of "EDIH", then each user should see all applications and be able to change their status only for each individual EDIH;

- Ability to add events related to EDIH (all events must be moderated by Diia.Business administrators before they are published);

  - The form should contain guidelines for the design of services and events so that the catalogue looks holistic and professional.

- Receiving email and push notifications (both for the user and for the EDIH representative) regarding service orders, changing their status "Rejected", «In progress»,"Provided"), sending a comment, etc. in order to speed up interaction and service provision;

### Administrative part

It is planned to create a section "EDIH Services" in the administrative panel of the portal with the ability to add\delete\hide\edit EDIH services, a list of EDIH, filters, attributes for the above pages.

The section should initially contain the following subsections:

- Services - a list of all services with the ability to go to each individual service for further editing;

- EDIH - a list of all EDIHs with the ability to go to each individual EDIH for further editing;

- Filters - a list of all filters with the ability to go to each individual filter for further editing;

- Attributes - a list of all attributes with the ability to go to each individual attribute for further editing;

- Types - a list of all types with the ability to go to each individual type for further editing;

- Orders - a list of all orders with the ability to go to each individual order for further editing.

For all fields, it is planned to use two separate filling forms: in Ukrainian and English for appropriate display on the portal.

the role of "EDIH" to the user in order to further activate the functionality for the user in his personal account.

It is planned to add the corresponding pages and keys to change the text and multimedia content of the pages, push and email notifications, respectively, to the "Translations", "Notifications" and "Email letters" sections.

Додаток 1 (Українська версія)

# Поточний статус

На порталі вже опублікована основна інформація про програму «Цифрова Європа», її конкурси, базова інформація про ЄЦІХ (короткий опис та контакти), а також існує база статей, що пов’язана із цифровізацією, включно з ЄЦІХ.

Станом на зараз ця інформація не структурована та не надає можливість прямої взаємодії з ЄЦІХ в рамках єдиного вікна.

# Функціональні можливості

Розробка додаткових функціональних можливостей для Дія.Бізнес проходитиме у наступним чином:

- Розробка сторінок, що містить інформацію про ЄЦІХ, каталог послуг із можливістю їх замовлення користувачами, каталог подій, особистий кабінет представника ЄЦІХ для можливості опрацьовувати замовленні послуги;

Пропонований дизайн сторінок доступний за посиланням.

### Для користувачів

Передбачається розробка сторінки, що має бути відображена в головному меню та footer та містити наступні два основних підрозділів (крім обовязкових header та footer), що змінюються перемикачем: «Послуги ЄЦІХ» та «Про ЄЦІХ».

#### «Послуги ЄЦІХ»

- hero блок;

  - Текстовий блок (або блоки), що міститимуть базову інформацію про послуги, їх призначення, умови замовлення тощо;

- панель фільтрів;

  - фільтрація за типом послуги (консультація, розробка, test before invest тощо), за регіоном доступності, цільовою аудиторією;

- панель послуг;

  - Перелік блоків з базовою інформацію про кожну окрему послугу та посиланням на її сторінку;

- блок пагінації;

- інформаційні блоки;

  - Блоки, що міститимуть інформацію для ЄЦІХ щодо подачі послуг на портал Дія.Бізнес, а також інша службова інформація;

- блок для дисклеймеру та логотипів;

#### «Про ЄЦІХ»

- hero блок;

  - Текстовий блок (або блоки), що міститимуть базову інформацію ЄЦІХ;

- панель фільтрів;

  - фільтрація за регіоном доступності;

- панель ЄЦІХ;

  - Перелік блоків з базовою інформацію про кожний окремий ЄЦІХ та посиланням на його сторінку;

- блок пагінації;

- інформаційні блоки;

  - Блоки, що міститимуть інформацію для ЄЦІХ та членів консорціуму, а також інша службова інформація;

- блок для дисклеймеру та логотипів;

Для сторінок «Послуги ЄЦІХ» та «Про ЄЦІХ» після блоку для дисклеймер та перед footer передбачається розробка стрічки події, що відносяться до ЄЦІХ. Стрічка подій має базуватись на розділі «Події» та виводити лише ті події, що матимуть відношення до ЄЦІХ (за допомогою спеціального поля в Адміністративній панелі).

#### Сторінка послуги

Передбачається розробка сторінки, що має містити (крім обовязкових header та footer), наступні блоки:

- hero блок;

  - Блок, що містить назву послуги та коротку інформацію щодо надавача (назва та\або логотип ЄЦІХ);

- основна інформація щодо послуги;

  - Інформація щодо самої послуги, її цінність, тривалість надання, умови надання тощо;

- додаткова інформація щодо послуги;

  - обов'язковий блок з додатковою інформацією щодо послуги;

- call to action блок;

  - блок із кнопкою замовлення послуги (доступна після реєстрації та авторизації);

- інформаційний блок;

  - дисклеймер;

#### Сторінка ЄЦІХ

Передбачається розробка сторінки, що має містити (крім обовязкових header та footer), наступні блоки:

- hero блок;

  - Блок, що містить назву та логотип ЄЦІХ, а також коротку інформацію;

- основна інформація щодо ЄЦІХ;

  - Детальна інформація щодо ЄЦІХ: спеціалізація, місцезнаходження, контакти тощо;

  - Фотогалерея (опційно)

  - Блок із логотипом, посиланням на сайт та соціальні мережі;

- панель послуг;

  - блок із переліком всіх послуг, що надаються даним ЄЦІХ;

- інформаційний блок;

#### Форма замовлення послуги

Передбачається розробка уніфікованої форми замовлення послуг, що доступна для користувачів, що зареєструвались та авторизувались на Дія.Бізнес. Форма має містити базовий набір полів, що необхідні для ЄЦІХ для старту надання послуги.

Всі замовлені послуги мають відображатись у користувача в Особистому кабінеті разом із переліком інших послуг іх можливістю відстежувати їх статус та отримувати додаткову інформацію (коментарі, матеріали тощо).

#### Англомовна версія сторінок

Передбачається інтеграція вказаних вище сторінок та інструментів («Послуги ЄЦІХ», «Про ЄЦІХ», Сторінка послуги, Сторінка ЄЦІХ, Форма замовлення) та міжнародну (англомовну) версію порталу із збереженням аналогічних функціональних можливостей та з використанням англійської мови.

Доступ до вказаних сторінок має здійснюватись через головне меню, меню у футері та за допомогою віджету на головній сторінці (відповідно до запропонованого дизайну, замість віджету «Export to Ukraine Catalogue»).

Форма замовлення послуги може мати відмінності у полях, необхідні поля для замовлення послуг будуть уточнені під час розробки.

### Для представників EDIH

Передбачається розробка додаткової ролі «ЄЦІХ» в особистому кабінеті. Додаткову роль надає адміністратор порталу обраному користувачу в адміністративній панелі.

Дана роль додає користувачу наступні функції:

- Можливість бачити інформацію щодо замовлених послуг, включно з даними в заявці;

- Можливість змінювати статус послуги: «Закрита», «Відхилена», «Надається», «Надана». Можливість перенаправити заявку іншому хабу, якщо запит клієнта більше відповідає спеціалізації колег із іншого ЄЦІХ;

- Можливість залишати коментарі та\або додаткові матеріали, що виникають під час надання послуги або як результат надання послуги;

- Якщо декілька користувачів мають роль «ЄЦІХ», то кожен користувач має бачити всі заявки та можливість змінювати їх статус лише для кожного окремого ЄЦІХ;

- Можливість додавати події, що пов'язані з ЄЦІХ (всі події мають модерувати адміністратори Дія.Бізнес, перш ніж вони будуть опубліковані);

  - форма має містити гайдлайни щодо оформлення послуг та подій, щоб каталог виглядав цілісно та професійно

- Отримання email та push-сповіщень (як для користувача, так і для представника ЄЦІХ) щодо замовлень послуг, зміні їх статусу ( «Відхилена», «Надається», «Надана»), надсилання коментаря тощо з метою пришвидшення взаємодії та надання послуг;

### Адміністративна частина

Передбачається створення в адміністративній панелі порталу розділу «Послуги ЄЦІХ» з можливістю додавати\видаляти\приховувати\редагувати послуги ЄЦІХ, перелік ЄЦІХ, фільтри, атрибути для вказаних вище сторінок.

Розділ попредньо має містити наступні підрозділи:

- Послуги - перелік всіх послуг з можливістю переходу до кожної окремою послуги з метою подальшого редагування;

- ЄЦІХ - перелік всіх ЄЦІХ з можливістю переходу до кожного окремого ЄЦІХ з метою подальшого редагування;

- Фільтри - перелік всіх фільтрів з можливістю переходу до кожного окремого фільтра з метою подальшого редагування;

- Атрибути - перелік всіх атрибутів з можливістю переходу до кожного окремого атрибута з метою подальшого редагування;

- Типи  - перелік всіх типів з можливістю переходу до кожного окремого типу з метою подальшого редагування;

- Замовлення - перелік всіх замовлень з можливістю переходу до кожного окремого замовлення з метою подальшого редагування.

Для всіх полів передбачається використання двох окремих форм заповнення: українською та англійською мовами для відповідного відображення на порталі.

Передбачається для користувача додавання ролі «ЄЦІХ» з метою подальшої активації функціоналу для користувача в особистому кабінеті.

Передбачається додавання у розділи «Переклади», «Сповіщення» та «Email листи» відповідні сторінки та ключі для зміни текстового та мультимедійного наповнення сторінок, push та email сповіщень відповідно.