CONFIDENTIAL

| Project title: IKI Renewable Energy Solutions (RES) Ukraine Country: Ukraine Subject of the tender procedure: Consultancy for design preparation and supervision of Renewable Energy Solutions | Processing number/cost centre: G-011714-012 Internal order: 10029995 (nur bei PN) Tender number: 7...... |
| --- | --- |

0.	List of abbreviations	3

1.	Context	4

2.	Tasks to be performed by the contractor	4

2.1	Term	4

2.2	Objectives, indicators, work packages, milestones	5

2.3	Project and knowledge management requirements	8

2.4	Data protection and information security	9

2.5	Other requirements	9

3.	Technical-methodological concept	9

3.1	Interpretation of objectives (section 1.1 of the assessment grid)	9

3.2	Processes and actors in the partner system (section 1.2 of the assessment grid)	9

3.3	Strategy (section 1.3 of the assessment grid)	10

3.4	Project management  (section 1.4 of the assessment grid)	10

3.5	Further requirements (section 1.5 of the assessment grid)	11

4.	Personnel	11

5.	Costing requirements	14

5.1	Assignment of experts	14

5.2	National administrative staff	15

5.3	Travel expenses	15

5.4	Materials and equipment	16

5.5	Operating costs in the country of assignment	16

5.6	Workshops, education and training	16

5.7	Local contributions	16

5.8	Other costs	16

5.9	Flexible remuneration item	16

6.	Requirements on the format of the tender	16

7.	Options or follow-on contract – not applicable	17

8.	Financial provisions	18

8.1 Contract value	18

8.2 Financial bid (price schedule)	18

8.3 Payment Conditions	18

8.4 Requirements to the submission of the financial reporting documents	18

9.	Other Provisions	19

10.	VAT Exemption	20

11.	Annexes	20

# List of abbreviations

AG	Commissioning party

AN	Contractor

AVB	General terms and conditions of contract (‘local terms and conditions’) for supplying services and work on behalf of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH in Ukraine

BMWE	German Federal Ministry for Economic Affairs and Energy

CC1-CC3	Classes of consequences (CC1, CC2, CC3)

ToRs	Terms of reference

EIB	European Investment Bank

HoA	Homeowners association

HO	Handing-over

IKI	Internationale Klimaschutzinitiative

FELICITY II	Financing Energy for Low-Carbon Investment – Eastern Partnership and Central Asia

MoU	Memorandum of Understanding

NDC	National Determined Contributions

PDD	Project design documentation

BoQ	Bill of quantities

SolS	Solar Station

RES	Renewable Energy Solutions

UNDP	United Nations Development Programme

# Context

Anthropogenic global warming is leading to significant negative impacts on the economic, social, and ecological development of societies. Increased extreme weather events (droughts, heavy rainfall, etc.) and longer-term "slow-onset" developments are already noticeable harbingers of the climate crisis, which will intensify disruptively with increasing CO2 concentration in the atmosphere. In light of the dramatic consequences, the countries of the world agreed in 2015 with the Paris Agreement to rapidly reduce their carbon dioxide emissions to zero, thereby limiting the increase in global average temperature to well below 2°C compared to pre-industrial times. This commitment has also been made by the Central Asian countries, particularly Kazakhstan and Uzbekistan, which have historically been the most industrialised in the region. In recent years, increased efforts to improve energy efficiency, reduce carbon emissions, and transition to a green economy have been evident in various concepts and strategies of the governments of both countries. The main documents include concepts and strategies for the economic transformation process, achieving carbon neutrality, and energy-saving and energy efficiency strategies. These documents comprehensively address the challenges and solutions for mitigating and adapting to climate change, as well as the development towards a green economy, including the efficient use of energy. Various sectors such as energy, industry, buildings, transport, and agriculture are covered, as well as the impacts on urban settlements and infrastructure, for example, through extreme weather events.

On behalf of the International Climate Initiative (IKI), the GIZ programme "Financing Energy for Low-Carbon Investment – Eastern Partnership and Central Asia (FELICITY II)" promotes the creation of favourable framework conditions for infrastructure investments, the development of climate finance instruments and mechanisms, and the preparation of bankable projects for investments in low-carbon technologies in Uzbekistan and Kazakhstan, as well as in Moldova and Ukraine. The programme supports the role of sustainable infrastructure in implementing the National Determined Contributions (NDCs).

During COP28 in December, the German Federal Ministry for Economic Affairs and Climate Action (BMWE), the European Investment Bank (EIB) and Ukraine’s Ministry for Development Communities and Territories of Ukraine (MDCT) announced the intention to provide a EUR 20 million grant for the Renewable Energy Solution (RES) Programme to enhance renewable energy in Ukrainian municipalities and communities and foster energy independence in public institutions. A EUR 20 million contribution agreement was signed between BMWE, and the EIB later on 22 December 2023. In 2022, EIB and GIZ renewed their MoU to provide a framework for collaboration, so that GIZ through FELICITY II shall implement the RES Programme Technical Assistance (TA) part of the RES Programme.

To address the urgent need for energy supply in the face of an acute shortage of balancing capacities, Ukraine's energy system needs to deploy decentralised generation and energy storage systems that can be implemented at the city and community level. This is where the RES Programme intervenes: it combines the direct provision of renewable energy solutions infrastructure with scalable improvements of investment conditions.

As part of the programme implementation, this consultancy shall focus on assessment of provided social infrastructure facilities and provide design of installation Renewable Energy Solutions with technical and financial state expertise to be ready with fast procurement/construction works by third parties.

# Tasks to be performed by the contractor

## 2.1	Term

The contract duration is from 15.09.2026 till 31.08.2027

## 2.2	Objectives, indicators, work packages, milestones

The provision of services under the tender is divided into 2 LOTs with same scope of works for contractors. The difference is the Contractors will work with different oblasts (different cities).

The bidders should be allocated to Lots on the basis of ranking (combination of price+technical assessment 70% technical weight, 30% price weight)

| LOT Nb | Location (government-controlled area of Ukraine) |
| --- | --- |
| LOT 1 | Up to 20 sites from Western regions |
| LOT 2 | Up to 20 sites from: Eastern regions |

The Contractor for each LOT will be responsible for design preparation of up to 20 solar stations projects (not selected yet) in up to 10 regions total, except temporary occupied territories and not close to battle line or to border with russian federation than 25 km. These projects should be designed from scratch and finalized as detailed stage working projects. It is expected, that at least 70% of selected sites are educational facilities (schools, lyceums, gymnasiums), 30% - other types (healthcare, administrative etc.). It is also expected, that technical solution will be developed for feeding solar energy to public grid (means an active consumer/prosumer status for facilities).

Selection of facilities are provided by European Investment Bank (EIB), after design preparation project handover PDD with expertise to UNDP for further procurement and construction activities and Author supervision by Contractor.

The Contractor for each LOT will provide services accordingly to those stages of realization:

- Technical assessment of proposed sites (up to 20)

- Preparation of Feasibility studies of selected sites

- Design preparation of selected sites

- State expertise of Project Design Documentation (PDD)

- Participation in the technical evaluation as a responsible unit together with GIZ during the tender procedures for procurement/installation of solar stations by UNDP

- Author supervision on works, provided by UNDP, adjustment of project documentation during works (if required), state expertise (repeated, if required)

- Handing over of PDD

- Author's supervision and technical support during construction works

- Elaboration of final report

The Contractor will provide full package of documents for each site, including prepared PDD, BoQ with works and materials, technical tender documentation, in accordance with Ukrainian laws, regulations, standards and procedures as well as UNDP requirements (will be provided later).

The output from each individual assignment per site will be a set of design, technical and full set of tender documentation ready to submit for state permitting authority (so-called «державна експертиза», «state expertise»), provided by the Contractor, to achieve a positive outcome and approval. The approved technical documentation should then lead to the issuing of the required permits (it is planned, that technical solutions will be designed accordingly to Order 406 of Cabinet of Ministry of Ukraine, dated 07th of June, 2017), submission of the documentation to UNDP.

The Contractor is responsible for providing the following services:

- Flexible and quick development of technical solutions due to the changes of conditions and demands.

- Technical assessment of existing buildings (not selected yet) and nearest landplots, preparation of feasibility documentation, which obligatory includes assessment of bearing loading for roof (if installation of SolS is planned on roof) and consumption of electricity by facility with appropriate recommendation.

- Close cooperation with GIZ projects, municipality/local authority representatives, local institutions, etc.

- Preparation of PDD for SolS according to state construction norms of Ukraine (DBN) and all required state regulations, GIZ and Partner’s requirements, as well as any additional documents required by the EIB, GIZ and UNDP for further tendering and construction works. Class of consequences of existing facilities – from CC1 till CC3.

- Preparation of PDD with all required technical section (if required), which are covering measures, at least:

- ground works for cabling, laying tranches etc.

- substructure, solar panels, batteries, invertors installation including with monitoring systems for batteries, PV station and active consumers/prosumers

- planning on roof/on ground

- restoration of electricity supply networks (if required),

- fencing,

- lighting protection and grounding,

- support structures

- adjustment works in premises where solar equipment will locate.

- Preparation of PDD needs to be done for stage Working Project (so-called «робочий проект») and consist of:

- working detailed design drawings (UA)

- specifications of equipment, products and materials (UA)

- cost estimated documentation in two versions:

- according to DBN requirements (кошторис, АВК/AVK або аналог) with prices (UA)

- BoQ (Bill of Quantity), includes materials and works, delivery and all other costs, with prices per unit (EN/UA)

- Design of technical solutions included to PDD for feeding solar energy to public grid (means an active consumer), for instance installation of a bidirectional meter, commercial electricity metering unit etc.

- Passing of state permitting authority (so-called державна експертиза, «state expertise») on technical and financial parts, adjustment of solutions according to remarks, comments etc. from state expertise. PDD should be approved by the state permitting authority. Repeated state permitting authority (so-called державна експертиза, «state expertise») on technical and financial parts after completion/implementation of works (if required)

- Technical support of GIZ, local partners/ municipalities and other key partners in all related to development of PDD, DBN and state requirements issues, as well for construction permissions (if required).

- Adjustment of existing design for each project on any stage of project realization according to the state construction norms of Ukraine (DBN) and required state regulations, GIZ, key partners, UNDP, state permitting authority requirements etc.

- Support of UNDP in technical questions on tendering stage (with GIZ)

- Author's supervision and technical support during construction works by UNDP’s contractor

- Adjustment of existing design for each project after tendering and/or completion of works

- The contractor provides equipment and supplies (consumables) and assumes the associated operating and administrative costs.

- Final report preparation.

All documents created within the scope of a project will also be made available to other editors if required in order to be able to work in an economically efficient manner and not to finance work (especially translations) twice. It will be provided handing-over of full package of documents from contractor to GIZ, incl. complete copyright (author’s rights).

The Contractor will report in writing on progress status regularly (monthly) to GIZ in accordance with the current AVB of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH.

For all developed PDD by contractor GIZ will provide the approval of technical solutions by internal procedures of GIZ.

The contractor is responsible for providing the following work packages and for achieving the corresponding milestones:

| Milestones / process steps | Delivery period |
| --- | --- |
| Technical assessment of sites is ready | 1 month after providing sites for assessment |
| Feasibility studies documentation is ready | 1 month after selecting sites for Feasibility studies |
| Full PDD for selected sites are ready for GIZ internal evaluation and state expertise | 2 months after Feasibility studies preparation |
| Providing by permitting authority positive conclusion of so-called державна експертиза, «state expertise» for PDD of selected sites | 1 month after PDD is ready |
| Author supervision of construction works by UNDP for selected sites | 3–4 months after handing-over of all technical documentation to UNDP |
| Final adjustment of PDD after completion works and providing by permitting authority positive conclusion of so-called державна експертиза, «state expertise» for PDD of selected sites after completion works (if required) | 9–10 months after handing-over of all technical documentation to UNDP |
| Handing-over of PDD with author’s right and expertize to GIZ | After completion of construction works on sites |

Contractors will be responsible for the following:

| Reporting/ Deliverable # | Requirements to the format | Anticipated period, by* |
| --- | --- | --- |
| Results of technical assessment of facilities | Assessment reports, incl. acts of defects etc, Pdf file (UA/ENG), photo (jpeg) | 15.12.2026 – up to 10 projects 15.05.2027 – up to 10 projects Remark: it is not expected that assessment for all projects will be submitted at the same time. It is rather assumed that assessment will be submitted gradually |
| Feasibility studies documentation | Technical and financial evaluation reports, incl. information of required sourses of renewable energy, calculation of consumptions and possible generation of electricity, recommendation for place installation, loading calculation for roofs etc Pdf file (UA/ENG), photo (jpeg) | 15.02.2027 – up to 10 projects 15.07.2027 – up to 10 projects |
| PDD for selected facilities with positive conclusion of state expertise ready for transfer to tender realization by UN | Full package of Project design documentation (drawings, specifications, cost estimation BoQ and кошторис, АВК/AVK), incl. digital copy (dwg, pdf, jpg etc) and at least 3 hard copies of project design documentation, required for state expertise, EIB, GIZ, Partner etc. All additional documents, required for preparation Project design documentation, also included in this package (UA/ENG) | 15.03.2027 – up to 10 projects 15.08.2027 – up to 10 projects Remark: it is not expected that Project design documentation for all projects will be submitted at the same time. It is rather assumed that assessment will be submitted gradually |
| Final Report | Pdf file (UA/ENG), photo (jpeg) |  |

The contractors will directly contribute to achieving the following project indicators:

| RES project indicator: | Contribution of each contractor: |
| --- | --- |
| Ind V.1: 5 selected municipalities in UKR have comprehensive project design documentation available ready for financing Means of verification: project design documents (verified by State expertise). | Each Contractor will develop for up to 20 project design documentation, verified by State expertise |

## 2.3	Project and knowledge management requirements

Requirements on the assignment of experts:

- The Contractor is responsible for selecting, preparing, training and steering the experts assigned to carry out the services.

Requirements on equipment and operating costs:

- The Contractor makes the required equipment and consumables available and covers their operating and administrative costs.

Requirements on expenditure management and cost control:

- The Contractor manages costs and expenditures, accounting processes and invoicing in line with GIZ requirements.

Monitoring and reporting requirements:

- The Contractor plays an active role in the results-based monitoring of the project. Regular monitoring activities must cover at least the following areas:

- Degree to which activities are implemented

- Degree to which the objectives, indicators and milestones listed in sections 2.1 and 2.2 of these ToRs have been achieved

- Results that have occurred in the contractor’s sphere of responsibility

- Results that have occurred outside the contractor’s direct sphere of responsibility (e.g. changes in construction legislation base etc.)

- Risks

- The Contractor reports to GIZ regularly in accordance with the version of the General Terms and Conditions of Contract for supplying services and work on behalf of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ AVB) that is applicable to this contract.

Requirements for company-wide learning, knowledge and innovation:

- The contractor’s experts are actively involved in GIZ’s sector networks, including regular based (at least weekly) meetings via MsTeams and offline.

- The Contractor provides support in implementing a project evaluation with special emphasis on ensuring the effectiveness of the knowledge management process.

- The Contractor expresses willingness, if required, to support project assistants or staff members on temporary placements who, in the context of GIZ’s separately financed training programmes for junior employees, work in and undertake special tasks for the project.

Backstopping requirements:

The Contractor ensures appropriate backstopping. The following services form part of the standard backstopping package. In accordance with GIZ’s General Terms and Conditions for supplying services and work on behalf of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH, these services – as well as the ancillary personnel costs – must be priced into the fee schedules of the staff listed in the tender:

- The contractor’s responsibility for its own staff and subcontracted experts;

- Ensuring the flow of information between GIZ and the contractor’s field staff/experts;

- Process-oriented technical and conceptual steering of the consulting services;

- Steering adaptations to changing framework conditions;

- Performance monitoring;

- Ensuring the administrative management of the project;

- Ensuring compliance with reporting requirements;

- Technical support by the contractor’s staff/experts;

- Making local use of and sharing the lessons learned by the contractor with the GIZ team.

The Contractor will report regularly as specified in the GIZ General Terms and Conditions, by submitting the following reports:

- Assessment reports

- Interim Reports (after 6 months)

- Monthly progress reports (12) on the implementation status of the project

- Final (narrative) report (after 12 months)

## 2.4	Data protection and information security

Not applicable

## 2.5	Other requirements

It is planned that GIZ’s Contractor will be responsible for providing PDD for SolS on sites, selected and renovated by Ukrainian Ministry and/or UNDP with EIB preliminary. Part of sites are on the stage of finalization of construction works (standard construction works inside and outside) or already finished with renovation. All PDD prepared Contractor will be provided to Partner’s communities/UNDP for procurement of construction services/materials/works based on provided PDD. UNDP will be responsible for all relared services, and GIZ’s contractor will be responsible for author supervision during construction and HO of PDD after completion of works.

It is also predicted that GIZ’s Contractor will be fully responsible for state expertise of prepared PDD after design preparation and after works completion (if required).

Operation and maintenance activities, as well as trainings for operational staff after completion of works will be done by contractors from UNDP with additional inputs from local NGOs.

# Technical-methodological concept

In this section, the tenderer is required to reflect on the objectives and terms of reference of the tender at hand, describe the partner system and its processes in the area of responsibility and present the technical-methodological concept for completing the tasks listed in section 2 and achieving the set objectives. In addition, the tenderer must describe the design of the project management process. The contractor is required to prepare and submit a technical-methodological concept of maximum 10 pages (A4) that demonstrates full knowledge of technical and regulatory requirements to prepare reconstruction projects for tendering and financing by communities.

## 3.1	Interpretation of objectives (section 1.1 of the assessment grid)

The tenderer is required to interpret the objectives for which it is responsible. Simple repetition of the objectives formulated in section 2 of the ToRs is not desired. Rather, the contractor is to describe and interpret the changes in the partner system that are to be directly achieved by the object of the tender procedure. The resulting positive impact on the partner system (section 1.1.1 of the assessment grid) should also be presented.

## 3.2	Processes and actors in the partner system (section 1.2 of the assessment grid)

Processes describe actions or sets of tasks that are necessary in order to render specific services in a sector or in the cooperation/partner system. Specific actors are given responsibility for determining and implementing these actions and sets of tasks in line with the regulations. Actors are usually institutions such as ministries, local governments, associations and chambers, non-governmental organisations, companies in a sector or individual businesses, universities or banks, but may also be individuals (e.g. a person with higher decision-making authority).

The tenderer is required to describe, using existing documents where possible (see annexes), the processes in the sector or partner system that are relevant to the services put out to tender (section 1.2.1 of the assessment grid).

## 3.3	Strategy (section 1.3 of the assessment grid)

The strategy for delivering the services in the tender is the core element of the technical-methodological concept. It is composed of the following elements:

- Procedure for achieving the objectives stated in section 2 of these ToRs

- Approaches for leverage effects and measures for scaling-up

### 3.3.1	Strategic approach to achieving the objectives mentioned in the ToRs
(section 1.3.1 of the assessment grid)

The tenderer is required to describe and justify the approach it plans to adopt in order to achieve the milestones, objectives and results (see section 2) for which it is responsible. The tenderer need to provide clear understanding of regulatory and operational environment in Ukraine, clear picture of interaction with main stakeholders and municipalities, analysis of the tasks to be undertaken, key delivery milestones and how strategic and operational challenges will be overcome. This should include safeguards in the preparation of the tendering documentation to ensure transparent, open competition and to avoid misuse of national or international reconstruction funding.

### 3.3.2	Building partnerships with the relevant actors

Not applicable. (Note that partnerships/cooperation with the relevant actors relations between GIZ, municipalities and tenderer can be elaborated in 3.3 Strategy section).

### 3.3.3	Approaches for leverage effects and measures for scaling-up
(section 1.3.3 of the assessment grid)

The tenderer is required to state whether there are promising approaches for leverage effects beyond the measures mentioned in section 2 (for example through targeted measures in the field of ‘knowledge management’) and to describe them. In doing so, the tenderer is required to present and explain measures that promote both horizontal and vertical scaling-up. In particular, the tenderer must submit proposals on how innovations that have been developed in the context of implementation can be disseminated beyond the sphere of influence of the project.

### 3.3.4	Consideration of environmental and social compatibility requirements

Not applicable.

## 3.4	Project management 
(section 1.4 of the assessment grid)

In this section, the tenderer presents the operational plan for implementing the services in the tender and explains its backstopping strategy and the monitoring procedure.

### 3.4.1	Operational plan
(section 1.4.1 of the assessment grid)

The tenderer is required to draw up and explain an operational plan for implementing the strategy described in section 3.3, including a plan for the assignment of all the experts included in the tender. The operational plan must include the assignment times (periods and expert days) and assignment locations of the individual experts, the milestones as presented in section 2 and, in particular, describe all the necessary work stages in detail and in chronological order. The tenderer must define further milestones beyond those prescribed in section 2 and map them out in the plan of operations.

### 3.4.2	Coordination with GIZ or the commissioning project
(section 1.4.2 of the assessment grid)

Not applicable. (Note that partnerships/cooperation with GIZ and tenderer can be elaborated in 3.3 Strategy section).

### 3.4.3	Steering or coordination of measures with the relevant implementing partner (section 1.4.3 of the assessment grid)

Not applicable.

### 3.4.4	Monitoring
(section 1.4.4 of the assessment grid)

In the tender, the tenderer is required to describe how it will regularly capture and document the status of completion of the tasks, the achievement of objectives, the results achieved and the risks in the area for which it is responsible in accordance with the specifications set out in section 2.

## 3.5	Further requirements
(section 1.5 of the assessment grid)

In the tender, the tenderer is required to work on multiple projects simultaneously (up to 10), which will require efficient planning of expert pool resources, strong project management control, and close cooperation and working relations with all stakeholders.

Requirement: providing evidence of and describing working on 10 projects simultaneously

# Personnel

The tenderer is required to provide ‘experts’ for the positions referred to and described (scope of tasks and qualifications) in this section on the basis of corresponding CVs. The requirements on the format and content of the CVs are described in section 6.

The qualifications mentioned below correspond to the requirements for achieving the highest number of points in the technical assessment.

‘One year of professional experience’ is therefore defined as a cumulative 12 expert months with at least 18 expert days per month, provided no diverging definition is specified for individual qualifications. For the assessment of some criteria, submission of certificates are necessary.

Expert 1: Team Leader (section 2.1 of the assessment grid)

This position is a key expert. A statement of availability for this expert must be attached to the tender as an annex.

Team leader should be employed by the company for all works to be carried out. Only the time required for the implementation of this contract must be included in the man-days calculation.

Team leader should take on the role of the lead expert for tasks described in Section 2; this would require a clear statement of availability of the expert according to the resources needed to perform all activities. Team leader is responsible as well for general coordination and communication, also is backstopper for all operational activities by the contractor.

Tasks of expert 1: (Team Leader)

- Overall responsibility for the advisory packages of the contractor

- Ensuring the coherence and complementarity of the contractor’s services with other services delivered by the project

- Staff management, in particular identifying the need for short-term assignments within the available budget, planning and managing the assignments

- Ensuring that monitoring procedures are carried out

- Regular reporting to GIZ in accordance with deadlines

- Responsibility for checking the use of funds and financial planning in consultation with the officer responsible for the commission at GIZ

- Coordinating and ensuring communication with GIZ, partners and others involved in the Project, as well as the expert organization;

- Supporting the officer responsible for the commission in updating and/or adapting the project strategy, in evaluations and in preparing a follow-on phase

Qualifications of expert 1: (Team Leader)

| Education/training (section 2.1.1 of the assessment grid): | University degree (Master) in civil engineering, architecture, design or similar |
| --- | --- |
| Language (section 2.1.2 of the assessment grid): | Knowledge of English, C1-level (5 points max), knowledge of Ukrainian, C2-level (5 points max) in the Common European Framework of Reference for Languages |
| General professional experience (section 2.1.3 of the assessment grid): | professional experience in years in the sector of design works and supervision of works on based on provided CVs: less than 7 years – 0 points, 7-10 years – 7 points, more than 10 years – 10 points |
| Specific professional experience (section 2.1.4 of the assessment grid): | Solar station projects planned and implemented in last 3 years with a minimum construction budget of 20,000 EUR based on CV less than 10 projects – 0 points, 10-14 projects– 7 points, 15 and more projects – 10 points |
| Leadership/management experience (section 2.1.5 of the assessment grid): | 5 years of management experience in projects, companies or other organisations with disciplinary leadership responsibility for 10 people |
| International professional experience outside the country/region of assignment (section 2.1.6 of the assessment grid): | Not applicable |
| Professional experience in the country/ region of assignment (2.1.7 of the assessment grid): | Not applicable |
| Experience in the field of development cooperation (section 2.1.8 of the assessment grid): | 2 years of experience in development cooperation projects |
| Other (section 2.1.9 of the assessment grid): | Qualified expert in project design and supervision: design-engineer/architect and supervision of construction works (provision of certification regarding expert’s qualification). |

Expert 2: Deputy Team Leader (section 2.2 of the assessment grid)

This position is a key expert. A statement of availability for this expert must be attached to the tender as an annex.

Deputy Team leader should be employed by the company for all works to be carried out. Only the time required for the implementation of this contract must be included in the man-days calculation.

Deputy Team leader should take on the role of the Team leader for tasks described in Section  2 in case of absence of Team leader (see tasks of expert 1 – Team Leader).

Tasks of expert 2: (Deputy Team Leader)

- Staff management together with Team Leader, in particular identifying the need for short-term assignments within the available budget, planning and managing the assignments

- Regular reporting to GIZ in accordance with deadlines

- Coordinating and ensuring communication with GIZ on regular base

- Processing, checking and analysis of technical project designing documentation on each stage of preparation, control of performance of construction design measures, including quality and quantity check with standarted approach for all PDD.

Qualifications of expert 2: (Deputy Team Leader)

| Education/training (section 2.2.1 of the assessment grid): | University degree (Bachelor or Master) in civil engineering, architecture, design or similar |
| --- | --- |
| Language (section 2.2.2 of the assessment grid): | Knowledge of English, B2-level (5 points max), knowledge of Ukrainian, C2-level (5 points max) in the Common European Framework of Reference for Languages |
| General professional experience (section 2.2.3 of the assessment grid): | professional experience in years in the sector design works and supervision of works based on provided CV less than 7 years – 0 points, 7-10 years – 7 points, more than 10 years – 10 points |
| Specific professional experience (section 2.2.4 of the assessment grid): | Solar station projects planned and implemented in last 3 years with a minimum construction budget of 15,000 EUR based on CV less than 5 projects – 0 points, 5-9 projects– 7 points, 10 and more projects – 10 points |
| Leadership/management experience (section 2.2.5 of the assessment grid): | 2 years of management experience in projects, companies or other organisations with disciplinary leadership responsibility for 5 people |
| International professional experience outside the country/region of assignment (section 2.2.6 of the assessment grid): | Not applicable |
| Professional experience in the country/ region of assignment (2.2.7 of the assessment grid): | Not applicable |
| Experience in the field of development cooperation (section 2.2.8 of the assessment grid): | 2 years of experience in development cooperation projects |
| Other (section 2.2.9 of the assessment grid): | Qualified expert in project design and supervision: design-engineer/architect and supervision of construction works (provision of certification regarding expert’s qualification). |

Expert 3: Pool 1 with 8 experts (section 2.3 of the assessment grid)

A CV for each pool expert must be added to the tender as well as certificates, mentioned below.

The actual number of experts assigned from the pool may differ from the number of experts required in section 4 of the Terms of Reference. For experts not named in the tender, GIZ must confirm before the assignment that their qualifications are equivalent to those of the short-term experts proposed in the tender.

Tasks of the expert pool

- Responsible for development of design documentation for individual parts of the project, ensuring communication with other sections of the project, completeness of the necessary project documentation.

- Participation in the analysis and summary of the experience of designing and implementing modern solutions in the technical documentation.

Qualifications of the expert pool

| Education/training (section 2.3.1 of the assessment grid): | 8 experts with a university degree in civil engineering, architecture, design or similar |
| --- | --- |
| Language (section 2.3.2 of the assessment grid): | 3 experts with knowledge of English, B1-level (5 points max) in the Common European Framework of Reference for Languages, each expert with C2-level (native) language proficiency in Ukrainian Language (5 points max) |
| General professional experience (section 2.3.3 of the assessment grid): | 8 experts with more than 10 years of professional experience in the sector of design works and supervision of works on sites based on provided CV |
| Specific professional experience (section 2.3.4 of the assessment grid): | 4 experts with experience in planning or supervision of solar power stations based on provided CV |
| Leadership/management experience (section 2.3.5 of the assessment grid): | Not applicable |
| International professional experience outside the country/region of assignment (section 2.3.6 of the assessment grid): | Not applicable |
| Professional experience in the country/ region of assignment (2.3.7 of the assessment grid): | Not applicable |
| Experience in the field of development cooperation (section 2.3.8 of the assessment grid): | Not applicable |
| Other (section 2.3.9 of the assessment grid): | Qualified expert in project design and supervision: design-engineer/architect and/or supervision of construction works (provision of certification regarding expert’s qualification) |

The tenderer must assign all the proposed experts to the required qualifications and clearly present them in a separate table preceding the CVs, detailed the related working months for each assignement. The summary presentation must mention only qualifications that are actually indicated in the CVs. It is advisable to make explicit reference to each example of professional experience.

Soft skills of team members

In addition to their specialist qualifications, all team members are also expected to have the following qualifications:

- Team skills

- Initiative

- Communication skills

- Sociocultural and intercultural skills

- Efficient partner and client-oriented working methods

- Interdisciplinary thinking

Soft skills are not evaluated.

# Costing requirements

## 5.1	Assignment of experts

In your tender, please do not deviate from the specification of quantities required in these ToRs (the number of experts and expert days, the budget specified in the price schedule). This is part of the competitive tender and is used to ensure that the tenders can be compared objectively. Please note: only services that were commissioned by GIZ and rendered by the contractor will be remunerated. We would also like to point out that it may not be necessary to make use of the total number of proposed expert days.

There is no contractual right to use up the full days/travel or budgets. The number of days will be contractually agreed as maximum amounts.

The number of expert days corresponds to full working days per each Lot

| Expert | Expert days in the country of residence /remote | Availability of expert in the country of assignment* in expert days | Expert days in total |
| --- | --- | --- | --- |
| Expert 1: Team Leader | 0 | 150 | 150 |
| Expert 2: Deputy Team Leader | 0 | 150 | 150 |
| Expert 3: Pool 1 with 8 experts | 0 | 500 | 500 |

## 5.2	National administrative staff

There are no additional administrative costs foreseen.

## 5.3	Travel expenses

### 5.3.1	Travel – sustainability considerations not applicable

### 5.3.2	Travel expense requirements

| Travel expense items | Number/quantity | Total lump sum up to |
| --- | --- | --- |
| Transport costs (train, taxi, private vehicles, car hire/car-sharing) | 1 | A fixed budget of UAH 1 300 000 is earmarked for settling travel expenses against evidence A budget is earmarked for travel to the following countries: Ukraine. Settlement is possible only until the budget is depleted. |
| Accommodation allowances | Up to 100 nights with amount UAH up to 1500 | A budget is earmarked for Overnight allowance to the following countries: Ukraine. A fixed budget of UAH 150 000 is earmarked for settling Overnight allowance expenses against evidence in frames of GIZ limits and based on Invoice from Hotel, containing information on type of room number, nights of stay, possible meal and guest name. Settlement is possible only until the budget is depleted. |

All business travel must be agreed in advance with the GIZ staff member responsible for the project.

The contractor shall submit with each invoice an overview of the activities carried out with details of the person worked on, the project identification with an interval of 0.5 working days on the time sheets (minimal unit of measure for working days in time sheet - 0,5 day, not less).

Costs for transport will be reimbursed on evidence documents base and volume defined by the project - Project will provide Contractor locations for visits and dates for such visits.

The company can reimburse based on this budget line all necessary transport activities to fulfil the described tasks (on evidence). All kind of transports are accepted by GIZ on standard configuration (according to GIZ rules and procedures). For transportation by train (evidence by tickets) is using Second Class, for night trains – 4 bed compartments. Transport by company or private cars needs evidence by internet-based calculation of route planner like Google-map or similar (ride report) (reimbursement for private transport will be done based on fixed rate 0.3 EUR per 1 km which includes all expenses without exception, such as fuel, etc. in accordance with European Commission’s official monthly accounting rate, published on https://commission.europa.eu/funding-tenders/procedures-guidelines-tenders/information-contractors-and-beneficiaries/exchange-rate-inforeuro_en on the date of trip).

The Contractor shall use the shortest possible route.

Due to far distances between sites GIZ also taking over costs for accommodation. Rate per night is setting up to 1500 UAH against evidence.

Cost for phone calls, internet and IT equipment as well as consumable goods are included to expert’s day rate. There is no contractual right to use up the travel budget. Above mentioned amounts will be contractually agreed as maximum amounts.

Minimal safety specifications to event locations/accommodations:

Availability of fully functional shelter located on the -1 level (basement) with no windows. If windows are present, they must be protected from the outside with sandbags. The shelter must be clearly marked, including directional signs indicating the route to it; it should be suitable for extended stays during air raid alerts and equipped with seating, ventilation, lighting, and a supply of drinking water.

Availability of fire safety system, emergency exits, and an alternative power supply source.

Location: There should be no strategic facilities (e.g. military installations, railway junctions, strategically important industrial facilities, etc.) in the immediate vicinity of the event location/accommodation.

## 5.4	Materials and equipment

Not applicable

There are no additional budget lines for equipment, tools, measurements etc.

## 5.5	Operating costs in the country of assignment

Not applicable

## 5.6	Workshops, education and training

Not applicable

## 5.7	Local contributions

Not applicable

## 5.8	Other costs

The specified lump sums are the maximum amounts the tenderer for each Lot can include in the tender. In other words, the tenderer can also offer lower individual lump-sum amounts. The corresponding lump sums are to be entered into the price schedule by the tenderer. Higher lump sums must not be included in the tender.

| Other costs | Number/quantity | Lump sum up to |
| --- | --- | --- |
| State expertise for PDD | State expertises for up to 20 PDD | A fixed budget of UAH 50 000 for 1 state expertise (1 000 000 UAH for 20 projects) is earmarked for expenses against evidence. State expertise must be provided in PDF format. Reimbursement of expenses for state expertise provides upon invoice, payment order or other confirmation payment document. A budget UAH is earmarked for state expertise of project design documentation in the following countries: Ukraine. Settlement is possible only until the budget is depleted. |

## 5.9	Flexible remuneration item

Not applicable

# Requirements on the format of the tender

The structure of the tender must correspond with the structure of the ToRs. It must be legible (for example Arial, font size 11 or larger) and clearly formulated. The tender must be written in English language.

- The technical-methodological concept of the tender (section 3 of the ToRs) must not exceed 10 (A4) pages (not including the cover page, list of abbreviations, table of contents, brief introduction). Additional annexes not requested will not be assessed.

- Statement of availability for all required experts.

- Concept of proposed staff (The tenderer must assign all the proposed experts to the required qualifications and clearly present them in a separate table)

- The CVs of the personnel proposed in accordance with section 4 of the ToRs must be submitted using the format specified in the terms and conditions for application (if such format of CV is set). The CVs shall not exceed 4 (four) pages (A4) in length (without length of the provided certificates). CVs which exceeds 4 pages will not be assessed.

The CVs must clearly and unequivocally show what position the proposed person held, which tasks they performed and how long they worked during which period in the specified references.

If Bidder applies for both Lots, the bidder must provide unique experts per each Lot.

The references contained in the CVs must therefore include the following information:

- Bidder must indicate for which LOT expert is defined

- Name of the company/organisation/reference project in which the expert worked

- Position held and task(s) performed by the expert in the company/organisation/reference project

- Work outcomes or products produced by the expert, or expert’s contribution to the completion of these outcomes and projects (if relevant)

- Duration of the expert’s assignment in the company/organisation/reference project per calendar year in full-time expert days, weeks or months (for example: 2023: 2 months, 2024: 10 months, 2025: 1 month)

- Leadership experience/management: clear information on the reference projects or fixed positions within the company/organisation in which the requirements specified in section 4 were fulfilled (for example, period, number of persons for whom the expert had disciplinary responsibility, project budget) (if relevant)

- International professional experience/professional experience in the country of assignment: clear information on the reference projects or fixed positions in the company/organisation in which the requirements specified in section 4 were fulfilled (for example, actual duration of assignment on the ground in full-time expert days or months) (if relevant)

- Relevant professional certificates must be mentioned in CV’s and attached as a sepatate document to tender documentation (mention in section 4).

In order to facilitate the assessment, we request that you number the references sequentially and provide only references that are clearly related to the object of this tender.

# Options or follow-on contract – not applicable

# Financial provisions

## 8.1 Contract value

The contract value shall be calculated according to the format of the financial bid (price schedule).

## 8.2 Financial bid (price schedule)

The total cost of the Contract is set in UAH, including all direct and related expenses, taxes and fees, incl. VAT.

All costs connected to the contract implementation, e.g. connected management staff, should be covered according to the received amount of the total value of the Contract. No additional budget lines are allowed.

## 8.3 Payment Conditions

- The Contractor shall be paid 100% post payment upon performance in the agreed instalments on quarterly basis.

- All the payments shall be done exclusively in the national currency of Ukraine (UAH) by means of a bank transfer to the bank account of the Contractor;

- All the activities shall be done exclusively within the timeframe of the Contract;

- All the payments shall be done exclusively for the actually performed works/services (“up to”), on the ground of original invoices, acts of acceptance, service entry sheet (LERF) and timesheets, submitted in original form within 15 working days after their submission by the Contractor and acceptance by GIZ. The invoice is considered not accepted for payment in case of errors and/or provision of an incomplete package of documents for payment

## 8.4 Requirements to the submission of the financial reporting documents

- Originals of Invoices, acts of acceptance, service entry sheet (LERF) and timesheets, etc. shall be submitted to the address of the GIZ Project together with the technical documents (reporting/ deliverables) and other financial supporting documents as and if stipulated by the Contract. If the prices in the contract are specified in foreign currency, the Contractor is obliged to indicate prices in all invoices and/or acts of acceptance in two currencies: in foreign currency and in the equivalent amount in UAH and to indicate applied currency exchange rate in accordance with Contract conditions.

- Each invoice and act of acceptance shall contain the Project Number, contract number

- By submitting the Invoice the Contractor should indicate (in the invoice) whether the Contractor is a Single Tax Payer (e.g. 5%, 2%) or a VAT Payer (20%);

Timesheet standard template can be found here https://www.giz.de/sites/default/files/media/els-document/2025-09/time-record-template-days-and-hourly.xls

Act of acceptance for completed works /services standard template can be found here: https://www.giz.de/sites/default/files/media/els-document/2026-03/act-service-acceptance-final_0.doc

# Other Provisions

  - General

The Contract will be signed by the Parties in original form. Each Party agrees to provide the other Party with the original signed Contract and annexes. In this case, the Party that sent the Contract is responsible for the authenticity of the signatures of its authorized representatives and imprint of seal (if any).

The implementation of activities under present Contract can be started only after the Contact enters in force.

At the same time, the Period of Assignment, during which the Contractor is anticipated to work in order to perform the Contract, is defined by the Article 3 of this Contract.

Implementation of any activities under the present Contract /Supplement to this Contract (if any) can be started only after the Contact/Supplement (if any) enters in force and must take place only during the Period of Assignment.

Costs that are incurred outside the Period of Assignment are not eligible.

With signing of this contract, the parties are fully aware of the respective GIZ provisions, namely General terms and conditions of contract for supplying services and work on behalf of the Deutsche Gesellschaft fur Internationale Zusammenarbeit GmbH in Ukraine, Code of Conduct for Contractors of the Deutsche Gesellschaft für Internationale Zusammenarbeit (GIZ) GmbH and Supplements to General Terms of contract governing Contracts with Appraisers/Firms of Consultants (local) published on the link Ukraine Tenders | GIZ (section “Terms of procurement of services”/ секція “Умови закупівель послуг”) and such provisions shall be binding on the parties as if stated in full in this agreement.

On the date of signing this Contract, the Contactor confirms that in accordance with the Tax Code of Ukraine, the Contractor is/is not (shall be specified at the time of contract preparation by the procurement unit responsible for contract preparation) a payer of value added tax under general conditions.

In case if on the date of Contract signing the Contractor is not registered as a VAT payer and during execution of the Contract the Contractor becomes registered as a VAT payer, and the given procurement of services/ works upon the Contract shall not be determined free from VAT,  the cost of the Contract remains unchanged and is to be considered with VAT.

The Contractor shall be responsible for all taxes and other payments according to the Ukrainian law. Taxes, levies or fees to the Government of Ukraine shall be paid by the Contractor.

Contact person from GIZ side responsible for contract implementation and communication with the Contractor _______ (indicate name/-s, surname/-s, phone/-s, e-mail/-s) (shall be specified at the time of contract preparation by the procurement unit responsible for contract preparation)

The Contractor shall be solely responsible for all the security issues according to the own security concept during the implementation of the Contract. GIZ shall not be reliable and/or responsible for any damages and/or injuries occurred during the implementation of the Contract by any Person directly or indirectly involved into the implementation of the Contract and/or by any other third Person.

The Contractor is obliged to provide the originals of documents indicated in the special agreement at his own expense.

# VAT Exemption

Not applicable

# Annexes

Annex 1 – Travel regulations

Annex 1 Travel regulations (hereinafter – Regulations)

1.Business trips of experts/consultants All experts/consultants who are travelling on behalf of and commissioned by GIZ should use these Travel regulations for calculation and compensation of costs if these costs are stipulated in the Contract. For the claim of travel expenses, the experts/consultants must submit documents according to the terms of the Regulations, unless otherwise is expressly stated in the Contract. Compensation of travel expenses is carried out exclusively within the limits of the amounts for individual items fixed in the Contract. Payment of advances for business trips is possible only if it is expressly stated in the Contract.

2. Definition of a business trip A business trip, as defined by the GIZ’ general regulations governing the reimbursement of travel expense and accommodation, involves an expert/consultant temporarily working at a place other than his/her regular domicile and/or seat of business to conduct official business with GIZ's approval. The duration of a business trip (period of absence) shall be calculated as the time between departure from the place of residence or the principal place of work at the start of the business trip and the return to any of the above-mentioned places on completion of the business trip.

3. Accommodation allowance Overnight accommodation costs are reimbursed to the extent agreed in the Contract against proof of performance (in case of using lump sum) or against presentation of evidence (based on original financial documents). Limits for overnight accommodation shall be stipulated in the Contract. Hotel reservations are made by an expert/consultant by himself/herself. For accommodation during business trips room category not higher than Standard (or equal) is to be booked, unless otherwise is expressly stated in the Contract. Overnight accommodation costs during domestic and international business trips shall not be reimbursed for business trips to a place of residence during which the expert/consultant stays in his/her own home or place where he/she maintains his/her own household. Contractor should provide the following documents for specific reimbursement type: Against performance (lump-sum based) – act of acceptance. Against evidance – copy of the original invoice from the hotel or other actual service provider with period of stay, names of guests, type and number of rooms, price per night, total amount, meals (if included). (Service fee of booking platforms is not to be reimbursed).

4. Per diem allowance The per-diem allowance covers the additional cost of subsistence to the expert/consultant during an assignment away from their regular domicile and/or seat of business and accrued if the condition of a one-day or more business trip is fulfilled. The minimum business trip time is a one-day business trip lasting 10 hours, including working hours and travel time. Per diems are paid within the amount specified in the Contract, as a lump sum. The reduced lump sum rate applies for one-day business trips lasting from 10 to 24 hours and depending on the type of meals at the hotel or the provision of meals from GIZ. The calculation of per diems for business trips depending on the type of meals is given in the Table 1 (see below). Contractor should provide the following documents for specific reimbursement type: Against performance (lump-sum based) – timesheets in accordance with GIZ limits Against evidence – not applicable

5. Currency of reimbursement of travel expenses Reimbursements of costs of business trips within Ukraine are paid in Ukrainian Hryvnia (UAH). Reimbursements of costs of international business trips are paid in Ukrainian Hryvnia (UAH). Reimbursement of travel expenses in foreign currency (not UAH) must be made according to below mentioned: a) in accordance with the exchange rate that is indicated in bank account statement (for cashless transactions). b) in accordance with European Commission’s official monthly accounting rate, published on https://commission.europa.eu/funding-tenders/procedures-guidelines-tenders/information-contractors-and-beneficiaries/exchange-rate-inforeuro_en on the date when the financial documents (proof of evidence) was issued (for cash transactions when no bank statement is available for confirmation of the used exchange rate). c) in accordance with the exchange rate of National Bank of Ukraine https://bank.gov.ua/ua/markets/exchangerates/ (on the date when the financial documents (proof of evidence) were issued)). (In case that invoiced foreign currency is not available at the European Commission site).

6. Flights / ground transportation (train, taxi, private vehicles, car hire/car-sharing/) Costs for transportation are reimbursed within the amount specified in the Contract, against proof of performance (in case of using lump sum) or against presentation of evidence (based on original financial documents). The preferred mode of transport shall be economically efficient and environmentally friendly. GIZ is committed to the principles of resource conservation and environmental protection and therefore requires all partners to choose the most environmentally friendly means of transport. Experts/consultants shall take advantage of any price reductions (special rates etc.) that are available. If travel time by train is 5 hours or less, train transport must be preferred for economic and environmental reasons

7.1 Flights Only economy class flight tickets can be reimbursed to experts/consultants. The choice of an airline company should be based on a comparison of ticket prices. The choice of a more expensive flight should be justified by an expert/consultant (e.g. a tight travel schedule combined only with the selected flight). Contractor should provide the following documents for specific reimbursement type: Against performance (lump-sum based) - not applicable Against evidance – tickets with price indication.

7.2 Trains Train tickets shall be booked and purchased by the expert/consultant by himself/herself. The ticket purchase fee is not to be reimbursed. If required, first class tickets (abbreviation in Ukraine: Л – two-seater, soft-seated, М – deluxe, single-seater, three-seater) are possible in case your journey not less than 2 hours. The decision on the class tickets is in the responsibility of traveler and should be considered based on the cost-efficiency and security reasons (e. g. overnight trip). Contractor should provide the following documents for specific reimbursement type: Against performance (lump-sum based) - not applicable Against evidance – tickets with price indication.

7.3 Taxis and group private transportation If the expert/consultant uses a taxi or a group private transportation during a business trip, abroad or in Ukraine, he\she should follow the principle of economic efficiency and necessity of usage this mean of transport. The justification for such a choice should be provided together with a financial document (proof of evidence). Contractor should provide the following documents for specific reimbursement type: Against performance (lump-sum based) - Taxi (not applicable); Group private transportation (route sheet with indication point of destination/point of arrival overall km). Against evidance – Taxi (bill or ride report or screenshot of order with price indication); Group private transportation (invoice from the actual service provider).

7.4 Private vehicles As a rule, business trips should be made by rail rather than using a private vehicle. Compensation for usage of private vehicles is allowed if such a category of costs is stipulated in the Contract. In the case of using private vehicles, GIZ compensates for such costs at a fixed rate per kilometre, using the shortest possible route (according to the calculation of the Google Maps navigator). For journeys with a one-way distance of more than 200 km, the expert/consultant must provide evidence that using a motor vehicle is more economical than other means of transport. The basis for reimbursement and for determining which means of transport is more economical is the cost of a second-class rail ticket. If a private motor vehicle is used for other important reasons (e.g. to carry heavy luggage, documents or materials, or if local transport connections are poor), convincing and adequate reasons must be set out by the expert/consultant. Contractor should provide the following documents for specific reimbursement type: Against performance (lump-sum based) - needs evidence by internal based calculation of route planner like Google-map or similar (0.3 EUR per 1 km which includes all expenses without exception, such as fuel etc.) Against evidance - not applicable

7.5 Buses Bus tickets must be booked and purchased independently by an expert/consultant. Contractor should provide the following documents for specific reimbursement type: Against performance (lump-sum based) - not applicable Against evidance – tickets with price indication

Table 1 / Таблиця 1

The calculation of per diems for business trips per Travel Day